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1. [bookmark: _Toc211333342][bookmark: _Ref222920257][bookmark: _Toc223097343][bookmark: _Toc201849218]Introduction
Environmental Resources Management GmbH (ERM) was contracted by Enerjisa Enerji Üretim A.Ş., (hereinafter “Enerjisa Üretim” or “the Client”) to develop this Livelihood Restoration Plan (LRP) (hereinafter “LRP” or “the Plan”) for the FALP Wind Power Plant Project (hereinafter “the Project or “FALP WPP”).
The LRP has been developed in accordance with the European Bank for Reconstruction and Development (EBRD)’s Environmental and Social Policy (2024) and in particular its Environmental and Social Requirement 5 (ESR5) on Land acquisition, restrictions on land and involuntary resettlement. As the Project does not involve any physical displacement or resettlement of households (HHs), a full Resettlement Action Plan (RAP) is not required. Instead, an LRP has been prepared to specifically address economic displacement impacts, including potential losses of land-based livelihoods, access restrictions, and associated vulnerabilities.
The purpose of this LRP is to identify, assess and mitigate the adverse impacts of land acquisition and land use restrictions on people’s livelihoods, particularly in rural areas where subsistence and income-generating activities rely heavily on agricultural land, pasture, and forest resources. The Plan has been prepared based on baseline studies, stakeholder engagement, and site-specific assessments to ensure that any loss of land or access to resources is addressed through appropriate mitigation measures and livelihood support.
The LRP outlines the principles, mitigation strategies, institutional responsibilities, eligibility criteria, and entitlements for affected people, in alignment with EBRD’s requirements and good international practice. It also provides a monitoring framework to ensure that the effectiveness of the proposed measures is tracked over time and adjusted as needed.
The FALP WPP Project is located in Muğla Province, Türkiye, and primarily affects the settlements of Çukur, Sarıkaya and Kargıcak in Milas District of Muğla province alongside with Yağşılar, Şenköy, Cumalar, Akçaabat, Gölcük, Aleyhan (Ulukonak), Ektirli, Abak, Saraçlar and Gökyaka in Karpuzlu and Çine districts of Aydın province; those are affected by expropriation and land acquisition. These settlements fall within the Project’s Area of Influence (AoI) and are characterized by rural livelihoods including small-scale agriculture, livestock grazing, and seasonal use of forest lands. All planned turbine locations and temporary use areas are situated on state forest lands, as designated in the relevant cadastral and environmental planning documents. While most of the land to be used is public forest land, additional land requirements for access roads and the energy transmission line involves privately-owned parcels and lead to land acquisition processes in accordance with national legislation.
LRP document was publicly disclosed on EBRD’s website[footnoteRef:2] on 3rd of December 2025. After the disclosure of the document, an additional study was conducted for ETL route in November 2025, following the finalization of ETL route in October 2025. In line with the new data obtained, LRP document was revised accordingly. [2:  https://www.ebrd.com/home/work-with-us/projects/psd/54892.html#Project-overview] 

This introductory chapter provides information on the Project background, its location, and the aim and scope of this LRP.
1.1. [bookmark: _Toc223097344]Objectives of the LRP
The main aims of this LRP are to:
· Identify HHs and individuals whose livelihoods may be adversely affected by the Project’s land acquisition, easement rights, or restricted access to land and natural resources.
· Assess the nature and extent of livelihood-related impacts, including those related to agricultural lands, grazing areas, forest use, and informal land-based activities.
· Propose appropriate livelihood restoration measures in line with international standards, including International Finance Cooperation (IFC) Performance Standard (PS) 5 and EBRD ESR5 and national legal requirements.
· Ensure that affected people are compensated fairly and restored, at minimum, to pre-project levels of livelihood, with special attention to vulnerable groups.
1.2. [bookmark: _Toc223097345]Scope of the LRP
The scope of this LRP covers:
· All Project components require land acquisition or access such as turbine locations, access roads, construction camps, and associated facilities (energy transmission lines;)
· Both formal and informal land users, including those without legal land titles but who may face economic displacement;
· Direct and indirect livelihood impacts, including those resulting from changes in land use, resource availability, or access restrictions;
· Coordination with ongoing environmental and social mitigation efforts described in the Project's Environmental and Social Impact Assessment (ESIA).
1.3. [bookmark: _Toc223097346]Key Definitions
This section provides definitions of key terms used throughout this LRP. The terms are consistent with the terminology used by the EBRD and reflect good international resettlement practice, particularly as outlined in EBRD ESR5. The following key definitions presented in Table 1‑1.
[bookmark: _Ref201078880][bookmark: _Ref204026726][bookmark: _Toc223092557]Table 1‑1 Key Definitions
	Term
	Definition

	Area of Influence (AoI)
	The geographic area affected by the Project, including direct and indirect social, environmental, and economic impacts.

	Affected Person / HH / Community
	Any person, HHs, or community who loses the right to own, use, or otherwise benefit from land, property, or resources—either partially or fully, temporarily or permanently—due to Project activities.

	Compensation
	Payment in cash or in kind to restore assets or resources lost as a result of the Project, based on full replacement cost.

	Cut-off Date
	The date after which improvements to land or assets (such as structures or crops) are not eligible for compensation. Used to prevent opportunistic claims.

	Economic Displacement
	Loss of income or livelihood resulting from Project-related land acquisition or access restrictions, without physical relocation.

	Eligibility
	The right to receive compensation or livelihood assistance based on defined criteria, such as land tenure or asset ownership at cut-off date.

	Entitlement Framework / Matrix
	A structured list identifying all categories of affected persons and their corresponding entitlements to compensation and assistance.

	Forced Evictions
	Involuntary removal of individuals or groups from land or housing without legal safeguards, consultation, compensation, or access to remedies. Prohibited under EBRD and IFC standards.

	Full Replacement Cost
	The market value of lost assets plus transaction costs (e.g., fees, taxes, relocation costs), ensuring no financial loss for the affected person.

	Grievance Mechanism
	A formal process to receive, assess, and resolve concerns or complaints from affected stakeholders in a timely and transparent manner.

	Head of HH
	The primary decision-maker or income provider in a household unit, responsible for the welfare of its members.

	In-kind Compensation / Replacement
	The replacement of lost assets with similar goods or services (e.g., a new house instead of cash).

	Involuntary Resettlement
	Displacement that occurs without the informed consent of the affected persons, and includes both physical and economic displacement.

	Land Acquisition
	The process by which land is obtained for the Project through purchase, expropriation, lease, or other means.

	Land Expropriation
	Compulsory acquisition of land or rights by public authorities, typically with compensation, for public interest or development purposes.

	Livelihood
	The full range of income-generating activities and means of subsistence used by individuals, families, or communities.

	Livelihood Improvement and Restoration
	Measures to restore or improve the incomes, production levels, and living standards of economically displaced persons.

	Livelihood Restoration Plan (LRP)
	A formal document outlining measures to restore affected persons’ livelihoods and entitlements in a transparent and equitable manner.

	Negotiated Settlement
	A voluntary agreement between the Project and land users or owners to acquire land or rights without recourse to expropriation.

	Physical Displacement / Resettlement
	Loss of housing requiring relocation of affected persons to a new physical location.

	Private Property Owners
	Individuals or entities holding legal title to land, structures, or other assets, and entitled to compensation under applicable law.

	Project-Affected Person (PAP)
	An individual affected by the Project through loss of land, structures, crops, income, or access—partially or fully, permanently or temporarily.

	Replacement Cost
	The amount needed to replace lost assets with those of equal quality and utility, including transaction costs and restoration to pre-Project condition.

	Resettlement
	The overall process involving physical and economic displacement, compensation, livelihood support, and relocation assistance.

	Stakeholders
	Individuals, groups, or institutions affected by or interested in the Project and its outcomes.

	Transaction Costs
	Costs associated with acquiring replacement land or assets (e.g., taxes, registration, permits, legal fees).

	Transitional Allowance / Assistance
	Temporary financial or material support provided to affected persons during the period of economic recovery or re-establishment.

	Vulnerable Groups
	Persons who are more likely to be adversely affected by Project impacts due to their gender, age, poverty, disability, ethnicity, or other marginal status.


1.4. [bookmark: _Toc200730797][bookmark: _Toc223097347]Key Principles
The Project LRP has been developed in alignment with the principles set out in the applicable standards (see Chapter 4), and reflects the following key principles:
Avoidance and Minimization of Displacement: The Project design prioritizes the avoidance of physical and economic displacement wherever feasible. When displacement is unavoidable, measures are taken to minimize its scale and adverse impacts through careful planning and stakeholder engagement.
No Forced Evictions: No individual or community shall be subject to forced eviction or displacement. All land acquisition and related activities are undertaken lawfully, transparently, and with the informed consent of affected persons. 
Compensation at Full Replacement Cost: Affected persons are compensated for lost assets at full replacement cost, ensuring that their standard of living is restored or improved compared to pre-project conditions.
Livelihood Restoration and Improvement: The Project commits to restoring, and where possible, improving, the livelihoods and living standards of all economically displaced persons through tailored livelihood restoration measures.
Meaningful Consultation and Participation: Affected persons are engaged in a meaningful, inclusive, and culturally appropriate manner throughout the process.
Their views and feedback are considered in planning, implementation, and monitoring of LRP activities.
Particular Attention to Vulnerable Groups: Special measures are implemented to identify and assist vulnerable individuals or HHs, ensuring they are not disproportionately affected and have equal access to project benefits.
Transparency and Grievance Redress: Clear information on entitlements, procedures, and timelines is disclosed to all stakeholders. A grievance mechanism (GM) is in place to address complaints promptly, fairly, and without retribution.
Monitoring and Adaptive Management: Implementation of the LRP is regularly monitored and evaluated to ensure commitments are met. Adaptive management approaches are applied to address emerging issues and improve effectiveness.
2. [bookmark: _Toc223097348][bookmark: _Hlk169738290]Project Background
The FALP WPP is planned to be developed in Muğla Province, within Milas District. The Project includes the installation of 18 wind turbines, each with a capacity of 4.2 MWm/4.2 MWe and aims to generate an estimated annual electricity output of 257,720,400 kWh. The project site is classified as "Forest Area" according to the Aydın-Muğla-Denizli Planning Region 1/100,000 Scale Environmental Layout Plan.
All turbine locations and associated temporary land use areas (e.g., excess excavation material storage areas) are situated on state forest lands. Additional land will be required for the construction of access roads and the energy transmission line (ETL). In cases where private land may be impacted, land acquisition will be carried out in accordance with Expropriation Law No. 2942, as per national regulations governing public interest projects.
As per Turkish regulatory requirements, an Environmental Impact Assessment (EIA) was conducted for the Project. The EIA Report was prepared by a certified national consultancy, and the Ministry of Environment, Urbanization and Climate Change (MoEUCC) issued an “EIA Positive” decision on 6 June 2024.
The closest protected area to the EIA Study Area is Kartal Lake Nature Park, located 5.3 km northwest of the site. Other nearby conservation areas include Yılanlı Çakmak Wildlife Development Area (7.5 km), Köyceğiz Wildlife Development Area (15.5 km), and Marmaris National Park (17.5 km).
2.1. [bookmark: _Toc223097349][bookmark: _Toc169878582]Project Overview
The Project includes the installation of 18 wind turbines, each with a capacity of 4.2 MWm/4.2 MWe. The total installed capacity of the facility will be 75.6 MWm/75.6 MWe, with a projected annual electricity generation of approximately 257,720,400 kWh. Enercon E-138 EP3 E2 / IEC S Class model turbines will be used, each with a tower height of 81 meters and a rotor diameter of 138 meters.
Directly affected settlements include Çukur, Sarıkaya and Kargıcak, in Milas District of Muğla province alongside with Yağşılar, Şenköy, Cumalar, Akçaabat, Gölcük, Aleyhan (Ulukonak), Ektirli, Abak, Saraçlar and Gökyaka in Karpuzlu and Çine districts of Aydın province. These settlements are affected by expropriation and easement due to access roads and ETL route of the Project. The construction phase of the Project is expected to last 17 months, with a peak workforce of 250 personnel planned to be employed during construction and 10 personnel during the operational phase. As of October 2025, a total of 172 personnel is currently employed for the Project.  
Accommodation during the construction phase will be provided at rented houses in the vicinity and a mobilization area will be used for office and welfare purposes. According to the information provided by the Client, mobilization activities started in April 2025. The Project is planned to become fully operational by June 2026. The economic lifespan of the Project is projected to be 49 years. Commissioning and full operation of the plant are targeted by mid-2026, subject to permitting and construction timelines. Upon reaching the end of its technical lifespan, the Project may be modernized and extended in line with national legislation and emerging technologies.
The settlement areas within the Project’s AoI are socio-economically and administratively connected to Milas District of Muğla province; and Karpuzlu and Çine districts of Aydın province. Three districts Karpuzlu, Milas and Çine influence the context of the Project area.
The layout of the Project is given in Figure 2‑1.
[image: ]
[bookmark: _Ref201763854][bookmark: _Ref204026771][bookmark: _Toc223092627]Figure 2‑1 Project Layout
1. [bookmark: _Toc200730803][bookmark: _Toc200730804][bookmark: _Toc169878584][bookmark: _Toc204030399]
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2.2. [bookmark: _Toc223097350]Project Location
The FALP WPP will be developed within the administrative boundaries of Muğla Province (Milas District) and Aydın Province (Karpuzlu and Çine Districts). According to the Aydın-Muğla-Denizli Planning Region 1/100,000 Scale Environmental Layout Plan, the majority of the Project area is designated as “Forest Area”. 
The closest settlements within a 3 km buffer of the Project boundary include:
Çukur Neighborhood – approximately 1.8 km southeast of the Project boundary;
Konak Neighborhood – approximately 2.2 km southwest;
These neighborhoods form the core part of the Project’s AoI due to their proximity and socio-economic interlinkages with the land required for turbines, access roads, and the ETL route.
[bookmark: _Hlk169738058]The nearest settlements are presented in Figure 2‑2.
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[bookmark: _Ref169264766][bookmark: _Toc169878693][bookmark: _Ref204026837][bookmark: _Ref204026863][bookmark: _Toc223092628][bookmark: _Hlk169738140]Figure 2‑2 NEAREST SETTLEMENTS MAP
The coordinates of the planned wind turbines are given in Table 2‑1 below.
[bookmark: _Ref108616220][bookmark: _Toc146290922][bookmark: _Toc169878679][bookmark: _Toc223092558]Table 2‑1 Locations of THE Planned Wind Turbines
	Wind Turbine No.
	Coordinates (UTM - 6 degrees ED50)

	T1
	559104, 4150330

	T2
	559459, 4150039

	T3
	559901, 4149615

	T4
	560224, 4149610

	T5
	560789, 4149458

	T6
	561103, 4149510

	T7
	563393, 4147995

	T8
	564007, 4147818

	T9
	564833, 4147286

	T10
	565132, 4147414

	T11
	565499, 4147438

	T12
	565818, 4147513

	T13
	566110, 4147639

	T14
	566393, 4147837

	T15
	566693, 4147979

	T16
	567195, 4148339

	T17
	567731, 4148482

	T18
	568165, 4148714



2.3. [bookmark: _Toc169878585][bookmark: _Toc204030400][bookmark: _Toc223097351]Project Components
In addition to the turbine locations, several settlements will be affected by the Project’s associated facility which is the energy transmission line (ETL). Çukur, Yağşılar, Şenköy, Cumalar, Akçaabat, Gölcük, Aleyhan (Ulukonak), Ektirli, Abak, Saraçlar and Gökyaka are likely to be impacted by the construction and operation of ETL. Notably, Çukur will be exposed to multiple project components including turbine proximity, ETL corridor, and camp area and is therefore expected to face cumulative impacts.
Two settlements, Sarıkaya and Kargıcak have been identified as potentially impacted by the transportation roads that will be used during construction. The road improvement works will be carried out by the General Directorate of Highways (KGM). 

2.4. [bookmark: _Toc200730837][bookmark: _Toc200730838][bookmark: _Toc200730839][bookmark: _Toc200730840][bookmark: _Toc200730841][bookmark: _Toc200730842][bookmark: _Toc200730843][bookmark: _Toc200730844][bookmark: _Toc200730845][bookmark: _Toc200730846][bookmark: _Toc200730847][bookmark: _Toc200730848][bookmark: _Toc163895270][bookmark: _Toc223097352]Project Area of Influence
The AoI for the LRP of the FALP WPP Project has been defined specifically from a social perspective, focusing on settlements and land users that may be directly or indirectly affected by land acquisition, access restrictions, and other Project-induced impacts relevant to livelihoods.
While the overall Project AoI defined in the ESIA considered a broader scope encompassing biophysical receptors, the LRP AoI has been refined to address the specific geographies where land-based livelihoods may be impacted and where restoration or compensation measures may be required.
The LRP AoI includes:
Areas where land is permanently or temporarily acquired for turbines, access roads, ETL, and construction facilities (e.g., camps and storage areas);
Settlements in proximity to the Project footprint that may experience access limitations to forest areas, communal lands, or other productive assets;
Neighborhoods that may be indirectly affected through increased traffic, labor influx, changes in local markets, or employment opportunities associated with Project construction and operation
Based on multiple fieldworks and stakeholder engagement, following settlements are identified as part of the LRP AoI:
Çukur: Located 1.8 km from the turbine site, this neighborhood is one of the most proximate to multiple project components, including turbines, temporary use areas, and construction access routes. Forest-based and agricultural livelihood practices may be affected by restricted access or disturbance. This settlement is expected to face cumulative impacts due to its exposure to multiple project components, turbines, the ETL corridor, and construction camp areas.
Konak: At 2.2 km distance, Konak is affected by nearby turbine installations and the planned switchyard area. Disruption to local roads and increased vehicle movement may affect farming activities.
In addition, the following settlements will be affected by linear infrastructure components and are therefore included in the LRP AoI:
ETL: Çukur, Yağşılar, Şenköy, Cumalar, Akçaabat, Gölcük, Aleyhan (Ulukonak), Ektirli, Abak, Saraçlar and Gökyaka. These settlements are located within the impact zone of ETL route.
Transport Routes: Sarıkaya and Kargıcak. Road improvements are under the authority of KGM; under the impact of road realignment or widening 
These settlements have been included in the LRP AoI to ensure that all potentially affected individuals whether economically displaced, access-restricted, or indirectly impacted—are considered in the design of compensation and livelihood restoration measures. One of the limitations was developing LRP before the finalization of ETL route. Since the ETL route has been finalized as of October 2025, an additional study for the livelihood impacts was conducted in November 2025. 
3. [bookmark: _Toc223097353]Land Requirements and Acquisition of the Project
This section outlines the legal framework, nature, and scale of land acquisition undertaken for the Project and examines the associated impacts on local livelihoods. It also provides a description of land use patterns, types of affected assets, and the socio-economic characteristics of Project-Affected Persons (PAPs). Understanding the intersection between land acquisition and livelihood dynamics is essential for ensuring that displacement, whether physical or economic, is addressed in line with EBRD ESR5, through timely compensation and targeted livelihood restoration support.
3.1. [bookmark: _Toc223097354][bookmark: _Ref219042020][bookmark: _Ref219042034]Overview of Land Types and Legal Acquisition Framework
The FALP WPP area includes primarily state-owned forest lands, alongside potential use of privately owned lands and parcels for linear infrastructure. Each land type is governed by distinct legal and administrative procedures regarding access, acquisition, and use rights.
State Forest Land: All identified turbine locations, as well as the switchyard and excess excavation material storage areas, are located on state forest lands registered in the cadastral system. These parcels fall under the jurisdiction of Forest Law No. 6831, and their use for energy generation purposes requires a long-term usufruct right (typically 49 years) granted by the Ministry of Agriculture and Forestry. 
Privately Owned Lands: Private land is not anticipated to be directly affected by the turbine sites. However, some sections of the access roads, which are in Sarıkaya and Kargıcak settlements, and ETL pole locations, particularly in Abak, Gökyaka, Cumalar and Saraçlar require expropriation of privately owned parcels, as identified through expropriation lists and stakeholder consultations. These roads are planned to be improved by the KGM, but detailed alignment studies are still ongoing. In accordance with Turkish Expropriation Law No. 2942, expropriation will be carried out in case of failure to reach voluntary agreement. For IFC compliance (PS5), compensation must be provided at full replacement cost, including for any crops, trees, or other productive assets on the affected land.
Transmission Line and Road Corridors: ETL will pass through multiple settlements, including Çukur in Muğla province and Yağşılar, Şenköy, Cumalar, Akçaabat, Gölcük, Aleyhan (Ulukonak), Ektirli, Abak, Saraçlar and Gökyaka, in Aydın province. The ETL route has been finalized and includes 395 privately owned parcels out of 500. Relevant acquisition processes ranging from usufruct rights to expropriation will be initiated based on land type and applicable legal provisions. 
The Client is committed to aligning all land acquisition procedures with national law and IFC PS5 and EBRD ESR5, ensuring that all economically displaced individuals or users are fairly compensated and supported through livelihood restoration measures.
Across all land types, the PAPs include:
· Legal landowners (with registered title deeds);
· Informal users of treasury and forest lands, such as seasonal livestock grazers or fuelwood collectors, beekeepers;
· Tenants or renters of private lands, where land is used for agricultural production.
Where PAPs use state-owned or treasury lands informally, their loss of access or productivity are addressed through targeted livelihood restoration measures, described in Chapter 9.
Table 3‑1 below provides an overview of the land types and applicable legal procedures:
[bookmark: _Ref222851889][bookmark: _Toc223092559]Table 3‑1 overview of the land types and applicable legal procedures
	Land Type
	Project Use / Affected Components
	Legal Owner
	Applicable Law / Regulation
	Acquisition Procedure
	PAPs

	State Forest Land
	Wind turbine sites, switchyard and excess excavation material storage areas are located on registered forest parcels.
	Ministry of Agriculture & Forestry
	Forest Law No. 6831
	Long-term usufruct permit (49 years) via Ministry approval
	Yes – potential informal users (forest-dependent)

	Private Land
	2 privately owned lands due to access roads, in Sarıkaya and Kargıcak settlements where realignment may affect private parcels.
	Private individuals / legal persons
	Expropriation Law No. 2942
	Expropriation (full compensation at replacement cost)
	Yes – legal owners, possibly tenants

	Mixed Ownership (ETL)
	500 parcels (395 of which are privately owned).
	Mixed (Forest, Treasury, Private)
	Forest Law / National Real Estate Law / Law No. 2942
	Depending on land status: permit, easement, or expropriation
	Yes – depending on land type and use


3.2. [bookmark: _Ref219292885][bookmark: _Toc223097355]Land Need of the Project Area
Project-affected settlements and the nature of land-related impacts are presented in Table 3‑2. The Table presents the land with the need of the Project including their land acquisition status.
[bookmark: _Ref217314917][bookmark: _Toc223092560]Table 3‑2 Impact Types of the Project Due to Land Acquisition
	Project Affected Settlements
	Type of Impact

	Sarıkaya, Kargıcak
	Access road realignment –private land impact

	Çukur, Yağşılar, Şenköy, Cumalar, Akçaabat, Gölcük, Aleyhan (Ulukonak), Ektirli, Abak, Saraçlar and Gökyaka
	ETL crossing – forest/trespass risk areas and private land impact


Source: Local EIA, Project Maps, and March and November 2025 Field Observations
[bookmark: _Ref216687142]Total number of parcels to be impacted by land acquisition is 513. 13 parcels are impacted by turbines, and 500 parcels are impacted due to ETL route. Land acquisition types include expropriation and easement rights. 
Out of 13 parcels to be impacted by turbines, only 2 of them are privately owned, and the rest 11 parcels belong to Turkish Government (Table 3‑4). Out of 500 parcels to be impacted by ETL route, 395 of them are privately owned and 105 are owned by Turkish Government (Table 3‑8). In total, number of privately owned lands due to any type of land acquisition is 397 (2 due to turbines and 395 due to ETL route).
Number of PAPs affected by any type of land acquisition on privately owned parcels is 662 (Table 3‑3). As it can be seen from Table 3‑3, Ektirli has the highest number of formal landowners with 194 PAPs and it is followed by Saraçlar and Gökyaka with 114 and 111 PAPs, respectively. There are still unidentified PAPs in the expropriation lists whose court cases for inheritance certificates are ongoing. Therefore, number of PAPs affected by any type of land acquisition on privately owned parcels will be increased during the lifetime of the Project, upon the finalization of inheritance law cases. The Client supports PAPs by giving legal guidance including covering the notary and title deed costs to solve the inheritance certificate issue to expediate the process.
[bookmark: _Ref217906526][bookmark: _Toc223092561]Table 3‑3 Number of Formal PAPs to be Affected by Land Take
	Province
	District
	Settlement
	No 

	Muğla
	Milas
	Çukur
	5

	
	
	Kargıcak
	1

	
	
	Sarıkaya
	1

	Aydın
	Karpuzlu
	Şenköy
	13

	
	
	Cumalar
	63

	
	
	Akçaabat
	9

	
	
	Gölcük
	56

	
	
	Aleyhan (Ulukonak)
	31

	
	
	Ektirli
	194

	
	
	Abak
	46

	
	
	Yağşılar
	19

	
	Çine
	Saraçlar
	114

	
	
	Gökyaka
	110

	Total
	662


Source: Expropriation Plan, 2025
[bookmark: _Toc223097356]3.2.1 Turbine Location (Including Access Roads and Switchyard)
The FALP WPP is primarily situated on state-owned forest lands within the administrative boundaries of Milas District (Muğla Province) and Karpuzlu District (Aydın Province). According to the Aydın-Muğla-Denizli 1/100,000 Scale Environmental Layout Plan, the Project area is designated as “Forest Area”.
All wind turbine sites, temporary use areas (e.g., excess excavation material storage areas), and the switchyard are located on forest lands under the jurisdiction of the Ministry of Agriculture and Forestry. These lands require long-term use permits (49 years) to be granted in accordance with Forest Law No. 6831, following site-specific applications and approvals.
As can be seen from Table 3‑4, for turbine locations including access roads and switchyard, 13 parcels will be acquired permanently, and 1 parcel will be acquired temporarily. 2 of the parcels that are going to be expropriated are owned privately; the rest 11 parcels belong to Turkish Government institutions such as Treasury and Forestry.
[bookmark: _Ref217314434][bookmark: _Toc223092562]Table 3‑4 Lands To be Acquired due to Turbine Area (Inlcuding Access Roads, Switchyard and Mobilization Area)
	Project Component
	Total Number of parcels affected
	Total area affected (ha)
	# of Private parcels
	#Public (forest/treasury)
	Type of impact
	
Land acquisition Status

	Total turbine platform

	7
	32.31
	-
	7 (Forest)
	Permanent
Land acquisition
	Use rights for energy generation purposes are granted through a long-term (49-year) permit in line with Article 17 of the Forest Law No. 6831.

	Total Area for Access Road
	6
	67.12
	2
	1 (Treasury, 3 (Forest)
	Permanent land acquisition for private parcels
	

	Switchyard area
	1
	
	-
	1 (Forest)
	Permanent
	Use rights for energy generation purposes are granted through a long-term (49-year) permit in line with Article 17 of the Forest Law No. 6831.

The final forest permit required under Article 17 of the Forest Law has been obtained.

	Mobilization Area
	1
	Not available
	-
	1 (Treasury)
	Temporary
	Lease aggreements were signed for 1 year by contractors.

	Total Excess Excavation Material Storage Area (if needed)
	-
	-
	-
	-
	Temporary
	Excavation and filling are balanced.

	Sub-total for project
	13
	99.43
	2
	11*
	-
	-


*The numbers were not summed directly since some of the turbines, roads, and switchyard are overlapping.

Information on lands impacted by turbine locations is presented in Table 3‑5 below. All 7 parcels belong to Forestry.
[bookmark: _Ref217312765][bookmark: _Toc223092563]Table 3‑5 Parcels to be Acquired Permanantly in Turbine Locations
	Turbine
	Province
	District
	Neighborhood
	Block
	Parcel
	Property Status

	T1
T3
T4
T5

	Muğla
	Milas
	Sakarkaya
	308
	1
	Forest

	T2
	Aydın
	Koçarlı
	Kullar
	101
	1
	Forest

	T6
T10
T11
T13
T14
T17

	Muğla
	Milas
	Çukur
	204
	1
	Forest

	T7
T8
T9
	Muğla
	Milas
	Konak
	154
	1
	Forest

	T12
T15
T16
	Muğla
	Milas
	İkiztaş
	259
	2
	Forest

	T18
	Aydın
	Karpuzlu
	Hatıpkışla
	126
	1
	Forest


Source: Local EIA (May 2024)
While the wind turbine sites of the FALP WPP are primarily located on registered state forest land, additional land is required for the development of access roads, temporary construction infrastructure and associated facilities as ETL. These additional components intersect treasury-owned land, privately owned parcels, and unregistered plots. Therefore, a combination of long-term permits, easement rights, and expropriation procedures are being applied in accordance with the applicable legislation.
The Project may require land for temporary use. As can be seen from Table 3‑6 these lands belong to Forestry.
[bookmark: _Ref218495072][bookmark: _Toc223092564]Table 3‑6 Parcels to be Acquired temporarily for Storage Areas and Switchyard
	Area
	Province
	District
	Settlement
	Land
	Parcel
	Land type

	Excess excavation material storage area - 1
	Aydın
	Koçarlı
	Kullar
	101
	1
	Forest

	Excess excavation material storage area - 2
	Aydın
	Milas
	Sakarkaya
	308
	1
	Forest

	Excess excavation material storage area - 3
	Muğla
	Milas
	Çukur
	204
	1
	Forest

	Switchyard
	Muğla
	Milas
	Konak
	154
	1
	Forest


Source: Local EIA (May 2024)

Access Roads
Access roads to the turbine locations and associated infrastructure of the FALP WPP will intersect a total of 6 land parcels, including:
1 treasury-owned parcels, to be used via easement rights,
3 forest land parcels, and
2 privately owned parcels; one of the parcels is subject to deed of consent, and the other one is subject to expropriation.
These impacts are primarily concentrated in the settlements of Sarıkaya and Kargıcak, where road widening or re-alignment is required to ensure heavy equipment access. 
Compensation for privately owned land will be determined based on full replacement cost, in accordance with Turkish Expropriation Law No. 2942 and IFC PS 5 (PS5) and EBRD ESR5.
Access to the Project site will be provided via existing rural roads connecting to the provincial road network in the vicinity of Kargıcak and Kırcağız, which are located southwest of the WPP area. During the construction phase, existing roads will be improved, and route deviations may be applied where necessary, including temporary bypasses for equipment transport.
In summary, the FALP WPP’s land footprint covers a range of land ownership types and usage patterns across multiple settlements in Muğla and Aydın provinces. While most turbine locations and temporary use areas are situated on forest lands requiring usufruct permits, the linear infrastructure—particularly access roads and ETL intersects both treasury land and privately owned parcels. These components trigger different acquisition mechanisms, including easement rights and expropriation. As such, PAPs may face a combination of land loss, access restrictions, and disruption of economically significant land uses such as seasonal grazing, fuelwood collection, or agricultural cultivation. During the site visit in September 2025, based on the PAP interviews, some of the users might be affected by the ETL route due to the potential impact on Mediterranean stone pine. Therefore, compensation with regards to loss/damage or loss of income is considered due to impacts on Mediterranean stone pine. As of October 2025, the ETL route for the Project has been finalized and additional asset and inventory surveys and land acquisition in line with EBRD ESR5 are carried out between 22-27 November 2025. Findings are integrated into this LRP as relevant. The field survey conducted on the ETL route to identify all land acquisition affected PAPs, including informal land users. The results of the survey are reflected in this LRP, in line with EBRD ESR5 requirements. The impacts are analyzed in detail in the following chapters under the frameworks of economic displacement and livelihood restoration, in line with IFC PS5 and EBRD ESR5. 
[bookmark: _Toc223097357]3.2.2 ETL Route
ETL corridors cross 11 settlements which are Çukur in Muğla province and Yağşılar, Şenköy, Cumalar, Akçaabat, Gölcük, Aleyhan (Ulukonak), Ektirli, Abak, Saraçlar and Gökyaka, in Aydın district. 
Totally 500 parcels will be impacted in terms of Project’s ETL route construction and operation activities. The impact of the land take involves both permanently by expropriation and temporarily by easement rights and lease. Table 3‑7 shows the distribution of ownership status of parcels to be impacted according to settlements. Gökyaka, Abak, Ektirli and Cumalar have the highest total number of impacted parcels, respectively. When ownership status is considered, highest number of privately-owned parcels are located in Cumalar.
[bookmark: _Ref217310168][bookmark: _Toc223092565]Table 3‑7 LANDS to be Affected by ETL Route
	Province
	District
	Settlement
	Private
	Government
	Total

	Muğla
	Milas
	Çukur
	6
	0
	6

	Aydın
	Karpuzlu
	Şenköy
	17
	5
	22

	
	
	Cumalar
	65
	3
	68

	
	
	Akçaabat
	4
	4
	8

	
	
	Gölcük
	29
	19
	48

	
	
	Aleyhan (Ulukonak)
	32
	12
	44

	
	
	Ektirli
	59
	11
	70

	
	
	Abak
	57
	13
	70

	
	
	Yağşılar
	30
	6
	36

	
	Çine
	Saraçlar
	44
	3
	47

	
	
	Gökyaka
	52
	29
	81

	Total
	395
	105
	500


Source: Expropriation Lists (2025)
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[bookmark: _Toc223097359]3.3.1 Turbines Including Swithcyard and Access Roads
All planned turbine locations and temporary use areas are situated on state forest lands, as designated in the relevant cadastral and environmental planning documents. While most of the land to be used is public forest land, additional land requirements for access roads and the energy transmission line may involve privately-owned parcels and lead to land acquisition processes in accordance with national legislation. The responsible government institution for land take is Forestry.
Two settlements, Sarıkaya and Kargıcak have been identified as potentially impacted by the transportation roads that will be used during construction. The road improvement works will be carried out by KGM.
[bookmark: _Toc223097360]3.3.2 Energy Transmission Line 
In Türkiye, the construction and operation of ETLs fall under the authority of the Turkish Electricity Transmission Corporation (TEİAŞ). TEİAŞ is the ultimate responsible body for project approval, land acquisition and easement establishment, construction management, and long-term operation of ETLs. The Project Company has prepared the design and undertaken preparatory works on behalf of TEİAŞ; however, ownership, accountability, and regulatory authority throughout the process remain with TEİAŞ. Although construction and operation of the ETLs fall under TEİAŞ responsibility, in order to expedite the ETL completions in parallel with the WPP construction schedule, Enerjisa Üretim executes the construction on behalf then, hands-over to TEİAŞ.
The ETL route for the FALP WPP has been approved and finalized. According to the latest design, it passes through several settlements, including Çukur in Muğla province and Yağşılar, Şenköy, Cumalar, Akçaabat, Gölcük, Aleyhan (Ulukonak), Ektirli, Abak, Saraçlar and Gökyaka in Aydın province. The land types along the ETL corridor include state forest land, treasury land, and private parcels. According to the expropriation list submitted by the Client, 500 parcels (395 of which are private) will be affected by the development of ETL.  
[bookmark: _Ref222749781][bookmark: _Toc223092566]Table 3‑8 Land Ownership of Parsels affected by ETL Route
	Project Component
	Total Number of parcels affected
	Total area affected (ha)
	# of Private parcels
	#Public (forest/treasury)
	Type of impact
	
Land acquisition Status

	
ETL (Poles)
	500
	34.95
	395
	105
	Permanent for poles


	 within TEİAŞ’s scope of authority

	ETL (Cable)
	
	38.44
	
	
	Easement rights (with land use restrictions)
	


Source: Expropriation Lists (2025)

For treasury lands, easement rights will be applied to allow legal use of land for transmission infrastructure, without transferring ownership. In the case of privately owned parcels, easement and expropriation will be conducted under Law No. 2942. These rights allow the Project to use the land for aboveground or underground infrastructure while the ownership remains unchanged. Landowners will be compensated at full replacement cost in accordance with IFC PS5.
Many of the forested areas intersected by the ETL are economically important to local communities, particularly for seasonal grazing, fuelwood gathering, and the collection of non-timber forest products, especially Mediterranean stone pine nuts.
3.4. [bookmark: _Toc223097361]Expropriation Efforts
Under EBRD ESR5, compensation for parcels expropriated by a national government must follow principles that ensure fairness and livelihood restoration. The process should aim to avoid or minimize displacement, and when unavoidable, affected persons must receive compensation at full replacement cost, including transaction fees, without deductions for depreciation. Compensation must be provided before displacement occurs, and the Project sponsor is responsible for ensuring that government-led expropriation aligns with ESR5 standards. This includes verifying that compensation is adequate, timely, and that vulnerable groups are protected. Additionally, negotiated settlements are preferred, provided they are transparent and based on informed consent. 
Under EBRD ESR5, informal land users are still entitled to compensation and support if they are displaced (physically or economically) due to expropriation. ESR5 emphasizes that all affected persons, regardless of legal status, must be treated fairly and compensated at full replacement cost for lost assets and livelihoods. This includes support for restoring or improving living standards and income sources. Enerjisa Üretim must ensure that informal users are identified early, consulted meaningfully, and provided with appropriate resettlement assistance and livelihood restoration measures, even if the expropriation is carried out by a national government.
Since the ETLs belong to TEİAŞ, the entire expropriation process is being carried out by TEİAŞ. However, in cases where Enerjisa Üretim need to expedite the process to start pole installations at site earlier, Enerjisa Üretim may hold negotiations with the landowners of the parcels where the poles will be located, prior to the expropriation. In such cases, consent forms may be signed in exchange for payments made to the landowners based on a pre-determined amount per pole. The ETL route has been finalized as of October 2025.
As part of the Project’s land acquisition process, Enerjisa Üretim conducts negotiation and information meetings with affected parcel owners prior to the initiation of expropriation procedures. In accordance with TEİAŞ’s standard sequence, the expropriation process is carried out in the order of Article 27, Article 8, and Article 10. The process follows: (i) initial meetings led by Enerjisa Üretim with parcel owners regarding land leasing arrangements, and (ii) a subsequent negotiation meeting conducted by TEİAŞ as part of the formal expropriation process. If an agreement is reached between Enerjisa Üretim and the parcel owners, no expropriation is required.
4. [bookmark: _Ref218866931][bookmark: _Toc223097362]Legal and Regulatory Framework of the LRP
The LRP for the FALP WPP is guided by the relevant Turkish legal framework governing land acquisition, compensation, and rights of PAPs, along with international standards such as IFC PS 5, EBRD ESR5. Key national legal instruments applicable to the Project are outlined below.
4.1. [bookmark: _Ref199794086][bookmark: _Ref199794097][bookmark: _Toc223097363] National Legislation
Understanding the legal and regulatory framework governing land acquisition is essential to accurately interpret the Project’s land requirements and the associated impacts on affected persons. This section outlines the key national laws and procedures applicable to land acquisition, compensation, and tenure arrangements in Türkiye. The sub chapters below describe relevant national laws applicable to this LRP.
[bookmark: _Toc204030410][bookmark: _Toc223097364]4.1.1 Expropriation Law (Law No. 2942)
The Expropriation Law regulates the procedures for the acquisition of immovable properties owned by private individuals or legal entities for projects serving the public interest. It outlines the legal requirements for calculating compensation, establishing easement rights, and transferring land ownership.
This law is the primary legal instrument governing land acquisition under the FALP WPP, including both permanent acquisition and temporary or limited-use rights for infrastructure such as wind turbines, transmission lines, and access roads.
It applies to privately owned lands, while the acquisition or use of treasury, forest, or pasture lands is governed by separate legislation, summarized in subsequent subsections.
Key Provisions Relevant to the Project:
Article 3 – Basis for Expropriation: Public administrations may expropriate immovable properties, resources, and associated rights to implement infrastructure projects (e.g., energy facilities) in return for compensation paid in full and in cash.
Article 4 – Easement Rights: Where land ownership is not altered, limited rights of use (easements) may be granted for infrastructure such as transmission lines or internal access roads. If property rights are not significantly impaired, expropriation may not be required.
Article 5 – Public Interest Decision: A formal public interest decision must be issued by the authorized institution before land acquisition proceeds.
Articles 7–8 – Administrative Procedures: Expropriating authorities must prepare detailed cadastral maps, conduct ownership inquiries, and initiate valuation and negotiation processes via designated commissions. If the agreement is reached with the landowner, a protocol is signed, and payment is made within 45 days.
Article 10 – Judicial Process: If no agreement is reached, a civil court determines compensation and registers the land in the administration’s name. The process includes expert valuation, hearings, and publication in local media. The process includes expert valuation, hearings, and publication in local media. Article 10 therefore provides a legal avenue not only for disputes over compensation but also for resolving objections linked to land division and residual plots, which is particularly relevant in the context of IFC PS5 and EBRD ESR5 requirements for ensuring fair and transparent land acquisition outcomes.
Article 11 – Valuation Principles: Compensation excludes any increase in land value resulting from the Project and considers any reduction in value due to easement.
Article 12 – Partial Expropriation: If the remaining land becomes unviable (e.g., too small or inaccessible), the owner may apply for full acquisition within 30 days.
Article 14 – Right to Appeal: Affected owners may challenge the expropriation decision in administrative courts within 30 days of notification.
Article 18–19 – Ownership Disputes & Unregistered Lands: In case of disputed or unregistered land, courts determine compensation and rightful beneficiaries based on evidence. Informal users are not typically eligible under national law, but support will be provided under this LRP where required.
Article 25 – Transfer of Ownership: Once the court decision is finalized, ownership transfers to the administration, and the owner can no longer use or modify the land. Any activities after this point are not compensated.
Article 27 – Urgent Expropriation: In special circumstances (e.g., urgent public need), land may be acquired before full legal proceedings are completed, provided compensation is deposited in advance.
Article 30 – Transfer Between Public Institutions: Immovable assets owned by public entities can be transferred to another institution following a formal valuation and application process, without typical expropriation proceedings.
[bookmark: _Toc204030412][bookmark: _Toc223097365]4.1.2 Additional Applicable Legislation
In addition to the above, the following laws are applicable:
Cadastral Law (No. 3402): Defines parcel boundaries and legal ownership status.
Land Registry Code (Official Gazette No. 28738): Regulates land title registration, amendments, and property rights.
Notification Law (No. 7201): Establishes procedures for legally notifying landowners, including those with unknown addresses.
Forest Law (No. 6831): Requires permits and environmental compensation for the use of forest lands in renewable energy projects.
Pasture Law (No. 4342): Governs conversion of pasture land. While user rights are not fully recognized, compensation is typically paid to public agencies.
Agricultural Reform Law (No. 3083): Addresses land consolidation in areas where agriculture is no longer viable.
Electricity Market Law (No. 6446): Defines TEİAŞ’s authorities and responsibilities for the construction of transmission facilities and the implementation of expropriation procedures.
Civil Code (No. 4721): Sets out the fundamental rules on property rights, easements, and legal principles governing immovable assets.
Decree-Law No. 233 on State-Owned Enterprises: Provides the general framework for the establishment, duties, and authorities of state economic enterprises, including TEİAŞ.
Articles of Association of TEİAŞ (29 June 2001): Defines TEİAŞ’s operational scope, organizational structure, and specific provisions regarding land acquisition.
Land Development and Planning Law, Cadaster Law, Forestry Law, Pastures Law, Organized Industrial Zones Law, etc.: Regulate land use, cadastral boundaries, forest and pasture areas, and industrial zones, guiding TEİAŞ’s route planning and expropriation processes.
Environment Law and Agricultural Reform Law (No. 3083) and other applicable legislation: Establish environmental protection obligations and agricultural land regulations that influence land acquisition decisions for transmission projects.
[bookmark: _Toc223097366]4.1.3 Land Acquisition Process as per the National Law
Land acquisition for the Project is carried out in accordance with the Turkish Expropriation Law No. 2942, as amended by Law No. 4650. The Law establishes the procedures for acquiring private land for investments that are deemed to serve the public interest, including renewable energy projects such as wind power plants. The national process consists of the following key steps:
Public Interest Decision
The relevant public authority (typically the Ministry of Energy and Natural Resources or the Provincial Administration) issues a Public Interest Decision (PID) confirming that the Project qualifies for public benefit and authorizing the start of expropriation procedures.
Identification of Affected Land and Ownership Verification
Following the PID, the administration identifies all affected parcels within the Project footprint (turbine locations, access roads, connection lines, and ancillary facilities).
Land title information is obtained from the Land Registry and Cadaster Directorate to verify ownership, property boundaries, and legal encumbrances.
3. Valuation of Assets and Land
A Valuation Commission is established to determine compensation in line with Article 11 of the Expropriation Law. Valuation is based on:
· Current market value of comparable properties,
· Land type, location, and usage,
· Productivity (for agricultural plots),
· Trees, crops, structures, and other immovable assets on the land.
Independent valuation experts may be engaged where necessary.
According to national legislation, land valuation can technically be conducted using three methods:
· Market Value 
· Transformation Price 
· Complementary Value 
Plot Valuation
In case of plot valuation for expropriation purposes, the law requires that valuation must be based on the market value criteria (Article 11 of Law No. 2942).
In practice, the market value of a plot is determined through direct comparison with similar plots with known real sales prices. This requires:
· identifying comparable parcels that are similar in technical characteristics, size, location, land use and market conditions,
· determining their actual transaction prices,
· calculating the average unit price per m².
Adjustments may be made based on topography, access, infrastructure availability, or parcel shape.
Valuation of Structures on Lands and Plots
If there are structures on the areas to be expropriated; the surface area, category and age of these structures are determined first. The unit prices of the structures announced by the Ministry of Environment, Urbanization and Climate Change every year, and for specially manufactured structures without a unit price, the unit price analyses are taken as basis and the construction costs at the time of expropriation are deducted. The depreciation shares determined according to the construction category and age specified in the amended article 23 of the Regulation on the Assessment of Tax Values to be Taken as a Base for Real Estate Tax, published in the Official Gazette dated 02.12.1982 and put into effect by the Decision of the Council of Ministers, are deducted from this construction value, and the expropriation value of the structure is found in accordance with the cost criterion. In addition, the lack or abundancy of some elements of the structure reduces or increases the unit square meter values for structures in the same class. Even in structures with the same characteristics, the change in the quality of the material used changes the construction value. In this case, what needs to be done is to calculate the costs of the lacking or abundant elements in the structure whose inventory is prepared, and to deduct/add them from/to the construction value.
Under the land acquisition plan, compensation will be paid to cover the full replacement cost of structures (if any).
Wreckage Value
Should the owner keep the wreckage, the assessed value of the wreckage must be subtracted from the overall value. Additionally, costs related to demolition and transportation should be calculated and compensated to the owner.
Temporary Easement Fee
Easement is a legal right that allows one party (the easement holder – only Government bodies in Türkiye) to use another party’s land for a specific, limited purpose without owning it. It does not grant ownership of the land, only the right to use it in a defined way. 
When the easement right is set for a duration of 2-10 years, denoted as (n) years, and is deemed temporary, the reduction in net income within the area of the easement over (n) years is calculated up to the point when the easement right is granted. 
For a temporary easement right, the loss of value is not assessed as if a permanent easement were in effect for the entire property; rather, the incurred loss is evaluated based on the income or rent forfeited from that specific portion of the property during the easement period. 
According to the rulings of the Supreme Court of Appeals, the value of a two-year easement right corresponds to the income generated over two years from the area where the easement is granted. The ruling specifies that if the area is leased, the relevant amount is the rental fee, and if it is farmed, it reflects the loss of anticipated crop yield.
Permanent Easement Fee
If the period for establishing the easement is extended, it is classified as an indefinite easement lasting between 49 to 99 years. The easement fee is identified as the difference in land value before and after the easement is established, essentially reflecting the reduction in land value.
Net income loss can be calculated by taking into account;
(i) the income loss that will occur due to the decrease in net income (decrease in productivity or increase in expenses)
(ii) change in capitalization interest rate
Loss of income due to decrease in net income:
The easement right is determined by calculating the difference between the net income prior to the establishment of the easement and the net income following its establishment, then dividing this difference by the capitalization interest rate. In determining the net income after the establishment of the easement, the reduction in productivity and changes in expenses are assessed based on the following factors:  
• type of property,  
• its use,  
• its size,  
• location of the area affected by the easement,  
• its surface area,  
• geometrical position.  
In establishing parcel prices for long-term easement rights, the compensation fee must not surpass 35% of the value of the land impacted by the easement. For plot parcels, this limit is set at 50%. This percentage is the maximum amount established by the Supreme Court of Appeals in accordance with Turkish law. The ownership status of the land remains unchanged, and these restrictions are removed once the land use concludes.
Calculation of Tree Prices
Once the base land value for areas with fruit-bearing or non-fruit-bearing trees is established, the price of the trees is calculated using a specific formula that considers the age of each tree. In the assessment, after determining the value of a woodland that is t years old, the value of the trees can also be derived based on their age. This is achieved by dividing the difference between the value of a specific t-year-old fruit tree and a non-fruit-bearing tree by the number of trees per decare.
4. Negotiation and Amicable Settlement
The administration is legally required to first pursue amicable (negotiated) settlement.
Landowners are notified and invited to negotiation meetings. If landowners accept the compensation offer, a voluntary purchase agreement is signed, and the payment is made directly to the owner.
5. Compulsory Expropriation (If Negotiations Fail)
If an amicable agreement cannot be reached, the administration initiates compulsory expropriation through the civil court. The court appoints experts to re-evaluate the property value and determine the final compensation amount. After payment is deposited in the court account, the land title is transferred to the state.
6. Urgent Expropriation (If Applicable)
In cases where the Project is considered urgent for public interest, the administration may apply Article 27 (Urgent Expropriation). This allows immediate possession of the land following a court decision, while valuation procedures continue in parallel.
7. Payment of Compensation
In all cases, compensation must be:
· Paid in full, in advance,
· Either directly to the landowner or deposited in court (for disputed cases).
No transfer of land title can occur prior to the completion of payment.
8. Registration and Transfer of Land
Once compensation is finalized, the land is officially registered in the name of the expropriating authority at the Land Registry. The administration obtains full access rights, and Project construction activities may begin in compliance with legal requirements.
[bookmark: _Toc223097367]4.1.4 Land Acquisition Approach of the Project
The Project will implement all land acquisition activities in full compliance with the applicable Turkish national legislation, including the Expropriation Law No. 2942 and related regulations. Wherever national legislation provides clear procedures and requirements, the Project will follow these processes as the primary legal framework. In situations where national law does not fully address key principles required under international standards, particularly those outlined in EBRD ESR5 and IFC PS5, the Project will apply the relevant EBRD/IFC provisions to close the identified gaps presented in Section 4.3. Accordingly, all valuations conducted under the Project will be based on full replacement cost without deductions for depreciation, salvage value, or transaction costs. Compensation for trees, perennial crops and other productive assets will consider their age, productivity, and the cost of re-establishment, ensuring that PAPs can restore their livelihoods.
Asset valuation is conducted based on a scoring system developed by Enerjisa Üretim presented in Section 9 – Other Support Measures.
4.2. [bookmark: _Toc109218659][bookmark: _Toc146825739][bookmark: _Toc223097368] International Applicable Standards
[bookmark: _Toc163895269]The Project is designed to align not only with national legal requirements but also with internationally recognized environmental and social performance frameworks. These standards provide a comprehensive basis for managing land acquisition, economic displacement, and stakeholder engagement in line with global best practices. Key applicable standards are presented below. 
[bookmark: _Toc204030414][bookmark: _Toc223097369]4.2.1 IFC Performance Standard 5: Land Acquisition and Involuntary Resettlement
IFC PS5 acknowledges that land acquisition and restrictions on land use associated with development projects may cause both physical displacement (relocation or loss of shelter) and economic displacement (loss of assets or access to resources that sustains livelihoods). Displacement is considered involuntary when affected persons do not have the legal right to refuse land acquisition or use restrictions.
Relevant scenarios under PS5 include:
Compulsive acquisition through expropriation or administrative procedures.
Negotiated settlements that involve the risk of compulsive measures if no agreement is reached.
Restrictions on access to land, forest, or natural resources traditionally used by communities.
Impacts on informal or vulnerable land users lacking legal titles or recognized tenure.
For such cases, PS5 requires:
Compensation at full replacement cost for land and assets.
Preparation of an LRP (or RAP).
Special attention to vulnerable groups and culturally appropriate support measures.
Documentation of all land-related transactions, compensation processes, and GMs.
In the Project, there is no physical displacement, but economic displacement will occur due to loss of access to forest areas, agricultural land, or resource-based activities (e.g., grazing, wood collection). This LRP has been developed in accordance with PS5 to address such risks and ensure restoration of affected livelihoods.
[bookmark: _Toc204030415][bookmark: _Toc223097370]4.2.2 IFC Performance Standard 1: Assessment and Management of Environmental and Social Risks
PS1 provides overarching framework for managing project-level environmental and social risks. It mandates:
Integrated risk and impact assessment (e.g., ESIA),
Stakeholder engagement and information disclosure, and
Development of an Environmental and Social Management System (ESMS).
Under PS1, FALP WPP has developed comprehensive ESIA and associated management plans, including this LRP, to ensure ongoing monitoring and mitigation of risks throughout the Project lifecycle.
[bookmark: _Toc204030416][bookmark: _Toc223097371]4.2.3 EBRD Environmental and Social Requirement 5: Land Acquisition, restrictions on land use and Involuntary Resettlement
EBRD's Environmental and Social Requirement 5 (ESR5) mirrors PS5 in aiming to avoid or minimize physical and economic displacement, while ensuring that affected persons are compensated and supported in restoring or improving their standard of living and livelihood.
ESR5 applies to:
Involuntary land acquisition;
Restrictions on access to legally or customarily used lands and resources;
Displacement of both formal landowners and informal users;
Both physical and economic displacement, regardless of tenure status.
Core principles include:
Compensation for lost assets at full replacement cost;
Provision of livelihood support programs;
Transparent and consultative processes for identifying entitlements;
Monitoring and evaluation of resettlement outcomes.
The Project has adopted ESR5 as a benchmark to ensure that land acquisition processes, including the granting of easements and loss of forest access, do not result in unmitigated adverse impacts on local land users, including those with customary or informal use. 
While EBRD’s ESR5 (2024) remains broadly aligned with IFC PS5 and EBRD’s former PR5, the 2024 update introduces clarifications relevant to this Project. In particular, ESR5: (i) requires restoration of access and compensation for temporary land-use restrictions during construction; (ii) sets explicit safeguards for voluntary land donations; (iii) clarifies personal data protection and cut-off procedures for census/inventory and valuation updates; (iv) requires consideration of cumulative impacts when planning socio-economic surveys and livelihood measures; (v) mandates gender-responsive engagement and gender-disaggregated monitoring; and (vi) for private-sector projects with government-managed land acquisition/resettlement, strengthens the expectation for a clear plan/framework delineating roles and responsibilities, together with enhanced monitoring, an execution report, and, where warranted, external reviews/audits. These refinements are adopted as the benchmark for the Project.
[bookmark: _Toc204030417][bookmark: _Toc223097372]4.2.4 EBRD Environmental and Social Requirement 1: Assessment and Management of Environmental and Social Risks and Impacts
EBRD's Environmental and Social Requirement 1 (ESR1) provides an overarching framework for identifying, assessing, and managing environmental and social risks throughout the life of a project. It requires project sponsors to:
Conduct a robust ESIA;
Establish and maintain an Environmental and Social Management System (ESMS) appropriate to the nature and scale of the Project;
Identify both direct and indirect social impacts, including those related to land acquisition and economic displacement;
Ensure that mitigation measures are incorporated into project design and implementation;
Implement a process of ongoing stakeholder engagement aligned with the nature and scale of the Project’s risks.
Under ESR1, livelihood restoration and the avoidance or minimization of social harm must be integrated into the Project’s risk management approach. The Project has adopted ESR1 as a guiding principle for environmental and social due diligence, including the preparation of the ESIA, this LRP, and the Stakeholder Engagement Plan (SEP).
[bookmark: _Toc204030418][bookmark: _Toc223097373]4.2.5 EBRD Environmental and Social Requirement 10: Stakeholder Engagement
EBRD's ESR10 sets out the requirements for meaningful engagement with affected communities and other stakeholders throughout the Project lifecycle. It emphasizes that stakeholder engagement is an ongoing and proactive process that must be culturally appropriate and inclusive of vulnerable groups.
Key obligations under ESR10 include:
Early disclosure of relevant Project information in a language and format understandable to affected people;
Implementation of a structured consultation process, including meaningful opportunities for input from stakeholders prior to land acquisition or displacement;
Establishment of an accessible, transparent, and non-judicial GM;
Documentation of engagement activities and integration of feedback into Project planning and mitigation.
In alignment with ESR10, the Project has developed a SEP and a GM to ensure that land users, including those with informal or customary rights, are properly informed, consulted, and able to raise concerns. These tools are critical to supporting the transparent and inclusive implementation of the LRP and ensuring alignment with international good practice.
[bookmark: _Toc204030419][bookmark: _Toc223097374]4.2.6 Equator Principles
The Equator Principles (EPs) are a risk management framework adopted by financial institutions to assess and manage environmental and social risks in project finance. The Project aligns with the EPs, particularly:
Principle 5: Stakeholder Engagement, which requires meaningful consultation, information disclosure, and culturally appropriate engagement, especially with vulnerable and affected communities.
Principle 6: Grievance Mechanism (GM), which mandates the establishment of an accessible, transparent, and non-retaliatory system for receiving and addressing concerns.
4.3. [bookmark: _Toc223097375] Gap Assessment 
The following table presents a comparative gap analysis between Turkish national legislation and the key requirements of EBRD ESR5. It highlights areas where Turkish law aligns with, partially addresses, or diverges from international standards, particularly concerning the treatment of informal land users, livelihood restoration, compensation valuation, stakeholder engagement, and GMs.
While Turkish legislation provides a structured process for formal expropriation and compensation, it lacks key provisions required under international standards, especially with regard to non-title holders, vulnerable groups, transitional livelihood support (TLS), and participatory resettlement planning.
Gap analysis between Turkish national legislation and the key requirements of EBRD ESR5 on Land Acquisition, Involuntary Resettlement, and Economic Displacement is presented in Table 4‑1.
[bookmark: _Ref205385546][bookmark: _Ref204027459][bookmark: _Toc223092567]Table 4‑1 Gap analysis between Turkish national legislation and ınternatıonal standarDS
	Gap Subject
	EBRD ESR5 
	Turkish Legal Provision
	Gap Identified
	 Measures to bridge the gap

	Avoidance and Minimization
	Avoid and minimize displacement through project design.
	No provision; practice discourages resettlement.
	Legal gap exists; practice aligns partially with ESR5. While Turkish legislation discourages resettlement in practice, it does not explicitly require avoidance and minimization of displacement through project design. There is no legal obligation for demonstrating that all feasible alternatives were assessed to avoid or reduce displacement.
	No physical displacement is expected under the Project. 

Project is using public lands as much as possible to avoid /minimise impact to private land users.

	Census and Baseline Information
	Conduct census and asset inventory including non-title holders; 
	 Turkish Law requires preparation of an inventory of assets.
Land acquisition through expropriation requires conducting a census (full census) of the affected immovable assets and preparing a complete list of their owners.
	Major gap: Legal census omits informal users (squatters) and informal tenants.
	ESR5 process and eligibility criteria will be implemented. An inventory of assets will be prepared by TEİAŞ with the support of Enerjisa. All land users (including informal users and disadvantaged/vulnerable individuals) will be determined through an Asset Inventory and Census in accordance with ESR5. In addition, HH surveys will be conducted to analyze land acquisition impacts on PAPs.

	Cut off date 
	The client will establish a cut-off date for eligibility,6 adapted to the needs and legal framework of every
project, usually either: (i) as foreseen in applicable legislation; or (ii) using the end date of the inventory or
project delineation (whichever is the latest). The client will inform affected persons of the cut-off date.
Information on the cut-off date will be well documented and disseminated throughout the Project area at
regular intervals in written and non-written form in a manner that is culturally appropriate, gender
responsive, understandable and readily accessible to affected persons. This will include posted warnings
that persons settling in the Project area after the cut-off date may be subject to removal. (Also see parag 29 of ESR 5 for addiitonal provisions)


	Expropriation compensation is provided to legal title holders in accordance with the Expropriation Law No. 2942. In order to prevent newcomers from settling in the expropriation area, the date when the notice of decision for public good is posted at the settlement headman's office is used as a cut-off date for large-scale investment projects.
In order to prevent fraudulent claims, a digital cadastral and civil registry system based on individuals' current addresses is used.

	Moderate gap:  announcements may not be disclosed to everyone in line with ESR 5
	The cut-off date is the date at which the “asset inventory observation” is conducted and the assets on the land are recorded. The cut-off date will be announced to the affected communities by TEİAŞ and Enerjisa’s  expropriation and community relation  teams.

	Scope of Eligibility
	Compensate and support informal users/squatters of public lands  
	Only legal owners and formal users are eligible for compensation. Informal users are not recognized.
	Major gap: Informal users of forest and pasture lands are not eligible for compensation under national law.
	The Company will identify and compensate informal users as per ESR 5. 

	
	Compensation/assistance to affected people who are not property owners is required under ESR 5 regardless of lack of title.
	There is no legal provision requiring payment of compensation to tenants, sharecroppers and other users of the property who are not owners.
	Major gap
	The tenants of agricultural lands to be expropriated before harvest of crops will be eligible for compensation for crops. Sharecroppers and other users of the property will also be paid for their losses and damages, if their contract so stipulates. The availability of agricultural lands for rent in the vicinity of the land to be expropriated will be searched. Particular attention will be paid to avoid any damage on the livelihoods of tenants.

	Livelihood Restoration
	Restore or improve livelihoods and living standards through structured support.
	No provision for restoring livelihoods; compensation is limited to land and assets.
	Major gap: No livelihood restoration requirement.
	Company has developed this LRP to address livelihood looses of PAPs .

	Compensation Standard
	Compensation at full replacement cost including transaction fees, lost income, and transitional allowances.
	Based on market value; depreciation may apply; symbolic compensation for public land.
	Moderate gap: Falls below international standard mainly in case of buildings.
However valuation of lands/trees /crops done by independent valuators of the company and or Court assigned third party experts expected to meet the market rates 
	Align compensation with replacement cost standards.

	Resettlement Planning
	Prepare RAP or LRP regardless of physical displacement.
	No legal obligation for private sector to prepare RAP or LRP.
	Significant gap: No private-sector obligation.
	Development of this LRP.

	Full Replacement Value and Compensation
	Compensation at full replacement cost, regardless of legal title.
	The valuation of lands is undertaken by independent qualified valuator then assessed by the valuation commission, taking into account the alternation system, regional advantages and some specific factors of the land to be expropriated.

Structure compensation may deduct depreciation; public land users are excluded.
	Moderate to major gap for buildings and informal users.
	No buildings affected so this will not be a major issue for this project.
Land prices are assessed by qualified independent valuators and those acquired through courts are assessed by the court assigned third party experts 
The Project will ensure full replacement cost is paid for project affected lands/trees and crops.

	Loss of Business
	Compensate lost income and re-establishment costs for affected businesses.
	No provision for loss of income or business reestablishment.
	Major gap: No provision for loss of business.
	Baseline surveys proved no businesses are going to be affected however in case this happens, the Project will compensate the losses in alignment with the ESR 5 requirements 


	Compensation for Communal Assets
	Provide access alternatives or collective compensation for loss of access to communal resources.
	No compensation to individuals for forest/pasture use; rights belong to state institutions.
	Major gap: Collective users not recognized.
	Recognize and compensate communal use.

	Measures for Vulnerable Persons
	Identify and support vulnerable groups (e.g., poor, elderly, women, disabled) in livelihood restoration.
	No definition or strategy for vulnerable persons in expropriation processes.
	Major gap: Vulnerability is not addressed.
	Company will identify and  prioritize support for vulnerable groups.

	Monitoring and Evaluation (M&E)
	Monitor implementation and effectiveness of livelihood restoration; take corrective actions.
	No obligation to monitor post-expropriation outcomes.
	Moderate gap: No monitoring requirements under law.
	Project will establish M&E systems for livelihood outcomes in close coordination with the relevant state authorities and PAPs

	Information Disclosure
	Early and ongoing disclosure of risks, impacts, and mitigation in accessible language/formats.
	Limited to EIA process notifications; does not include land acquisition, LRP or economic/social impact disclosures.
	Major gap: Disclosure limited to environmental aspects.
	Enerjisa will support the land acquisition process managed through EPDK. They will engage regular meetings with PAPs during implementation of LRP.

ETLs: Local expropriation teams of TEİAŞ regional directorates will organize information meetings with landowners when sub-project details and expropriation procedures are finalized. Enerjisa teams will support this process.

In addition, where Article 27 implementation will be undertaken, preliminary information and negotiation meetings will be held with landowners by TEİAŞ regional directorates and only after all measures fail urgent expropriation will be applied in the case of ETL. 


	Project-Level GM
	Establish accessible, transparent, and non-retaliatory GM for affected persons throughout the Project lifecycle.
	No requirement for project-level GM; formal judicial appeals are the only remedy.
	Major gap: Absence of non-judicial, project-level GM.
	The Grievance Redress Mechanism is  established within the scope of the Project to ensure that the problems of PAPs are resolved quickly, fairly and transparently without having to take legal action. The functioning of the mechanism is presented in detail in Section 11.3 and the SEP. In case the solutions within the scope of the GRM fail, PAPs can seek legal remedy.






To address the defined gaps and ensure compliance with international best practices, the Project has developed this LRP. Measures adopted to close the identified gaps include:
Extending eligibility to informal and customary land users identified through field-based census activities;
Ensuring compensation at full replacement cost, including for structures and natural resource access losses not covered by national law;
Providing TLS and targeted assistance to vulnerable groups;
Implementing project-specific GMs and robust monitoring systems;
Enhancing stakeholder engagement beyond EIA requirements through the SEP; and
Documenting all mitigation and restoration actions in line with IFC PS5 and EBRD ESR5.
Building on this approach, the LRP has been developed not only to fill the identified regulatory gaps but also to safeguard the rights and livelihoods of all PAPs in line with international standards.
5. [bookmark: _Toc223097376]Information Sources and Methodology
This section outlines the methodology followed during the data collection process for the LRP for the FALP WPP. Data was obtained via conducting a separate LRP site survey in November 2025, specifically to identify PAPs under the impact of land acquisition and economic displacement due to Project activities.
5.1. [bookmark: _Toc151389960][bookmark: _Toc151390034][bookmark: _Toc223097377]Data Collection Process of the Field Study
This chapter presents the information obtained from field work studies conducted in March and November 2025. Surveys were conducted for ETL route to identify all land acquisition affected PAPs, including informal land users. Socioeconomic data and the full list of affected parties identified through this survey are incorporated into this LRP. Survey results are reflected in this LRP in line with EBRD ESR5 requirements.
The LRP field data collection was aligned with the IFC PS5 and EBRD ESR5, with the aim of identifying PAPs, understanding potential economic displacement, and developing mitigation strategies.
The LRP data collection process was executed in 3 primary phases:
Initial Field Study (July 2024)
Supplementary Field Study (March 2025)
Field Study for ETL Route (November 2025)
All research tools and strategies were developed to ensure inclusion, gender sensitivity, and data integrity.
[bookmark: _Toc204030423][bookmark: _Toc223097378]5.1.1 Desktop Studies
Prior to field deployment, the following preparatory activities were undertaken:
· Design of survey instruments:
· HH Questionnaire
· Mukhtar Interview (MI) Form
· Women’s Livelihood and Forest Use Form
· Training field researchers on ethics, confidentiality, and gender-sensitive interviewing
· Mapping of settlement boundaries and updated land acquisition lists
· Coordination with mukhtars and local authorities
Target settlements were identified based on the updated project footprint, including the wind turbine areas, access roads, ETL, and temporary land use areas. Selection was based on proximity to affected parcels, forest and pastureland use, and likelihood of encountering economic displacement.
[bookmark: _Toc204030424][bookmark: _Toc223097379]5.1.2 Initial Field Study (July 2024) 
The first round of field studies was carried out between 11–17 July 2024 by a six-person field research team in the following directly affected settlements:
Sakarkaya
Kayabükü
Çukur
Konak
Narhisar
İkiztaş
HH interviews were conducted in common settlements to maximize participation. Interviews with mukhtars were used to gather data on demographics, livelihoods, infrastructure, vulnerability, land ownership, and resource use. A breakdown of surveys is given in Table 5‑1.
[bookmark: _Ref205385755][bookmark: _Ref204027587][bookmark: _Toc223092568]Table 5‑1 LRP SURVEYS Planned AND COMPLETED (JULY 2024)
	Province
	District
	Settlement
	Planned
	Completed
	Mukhtar Survey

	Muğla
	Milas
	Sakarkaya
	25
	25
	1

	Muğla
	Milas
	Kayabükü
	8
	6
	1

	Muğla
	Milas
	Çukur
	14
	14
	1

	Muğla
	Milas
	Konak
	7
	9
	1

	Muğla
	Milas
	Narhisar
	6
	10
	1

	Muğla
	Milas
	İkiztaş
	15
	15
	1


[bookmark: _Toc204030425]
[bookmark: _Toc223097380]5.1.3 Supplementary Field Study (March 2025)
A second field study was carried out between 20–23 March 2025, targeting settlements newly impacted by revised access road alignments and the ETL corridor. The objective was to reassess potential displacement risks and understand land use in the updated footprint. Community-level assessments were carried out in the settlements given below:
Gökyaka
Saraçlar
Ektirli
Ulukonak
Gölcük
Umcular
Cumalar
Abak
Şenköy
Kırcağız
Kargıcak
Sarıkaya
Çukur (revisited)
Data collection methods included community level interviews (See Table 5‑2) via mukhtars (MIs); field observations, and targeted interviews with forest users, livestock herders, and beekeepers.
[bookmark: _Ref205385779][bookmark: _Toc223092569]Table 5‑2 SUPPLEMENTARY Surveys Planned and COMPLETED (MARCH 2025)
	Category
	Targeted
	Completed

	MIs
	13
	11

	Forest Users / Beekeepers
	-
	5

	RAP/LRP HH Surveys
	0
	0


In Çukur, additional ESIA interviews were conducted in March 2025 to assess the cumulative impacts of multiple project components including wind turbine locations, the construction camp site, and the ETL on the local community. These interviews were prompted by the anticipated influx of approximately 200 construction workers during peak construction, which could temporarily affect nearly half of Çukur’s current population.
Although HH Level Questionnaires (HHQs) were not conducted at this stage due to the ongoing finalization of the expropriation parcel list, the March 2025 fieldwork included qualitative assessments of land use patterns, livelihood dependencies (e.g., forest use, agriculture), and potential access restrictions that may result in economic displacement. These findings contributed to the understanding of likely project impacts and informed the design of livelihood restoration strategies under this LRP.
All field data gathered to date have been consolidated to shape the Project’s mitigation measures and ensure alignment with the requirements of IFC PS5 and EBRD ESR5.
[bookmark: _Toc223097381]5.1.4 Supplementary Field Study for ETL Route (November 2025)
A third field study was carried out between 22–27 November 2025, by a four-person field research team after completion of ETL route and impacted parcels were finalized. The objective was to make an overall assessment of all settlements that could be impacted by any land take method. Both parcel-based and community-based assessment was conducted in terms of any displacement risks. The study was carried out in the following 13 impacted settlements given below:
Çukur (impacted by ETL)
Sarıkaya (impacted by access road)
Kargıcak (impacted by access road)
Yağşılar (impacted by ETL)
Şenköy (impacted by ETL)
Cumalar (impacted by ETL)
Akçaabat (impacted by ETL)
Gölcük (impacted by ETL)
Aleyhan (Ulukonak) (impacted by ETL)
Ektirli (impacted by ETL)
Abak (impacted by ETL)
Saraçlar (impacted by ETL)
Gökyaka (impacted by ETL)
Data collection methods included community level interviews with mukhtars (MIs), LRP HHQs with PAPs (including formal and informal users) (See Table 5‑2), and field observations.
Besides, 2 informal users and 2 tenants using Treasury lands were identified and consulted.
In the supplementary field study for ETL route, representatives of privately-owned lands and government lans users (informal users and tenants) were consulted via HHQ. Privately-owned land users were identified for each parcel under impact; the HHQ was applied to the ones that could be reached in order to identify livelihood and/or income losses. Also, mukhtars of 13 settlements were consulted and MI questionnaires were applied (Table 5‑3).
[bookmark: _Ref218512623][bookmark: _Toc223092570]Table 5‑3 LRP Studies Planned and COMPLETED in Prıvately-Owned Lands Affected By LAnd Take (November 2025)
	Province
	District
	Settlement
	HHQ
	MI

	
	
	
	Planned
	Completed
	

	Muğla
	Milas
	Çukur
	6
	5
	1

	
	
	Kargıcak
	1
	1
	1

	
	
	Sarıkaya
	1
	1
	1

	Aydın
	Karpuzlu
	Yağşılar
	30
	21 
	1

	
	
	Şenköy
	17
	15
	1

	
	
	Cumalar
	65
	51
	1

	
	
	Akçaabat
	4
	1
	1

	
	
	Gölcük
	29
	24
	1

	
	
	Aleyhan (Ulukonak)
	32
	24
	1

	
	
	Ektirli
	59
	50
	1

	
	
	Abak
	57
	39
	1

	
	Çine
	Saraçlar
	44
	34
	1

	
	
	Gökyaka
	52
	38
	1

	Total
	397
	308
	13



[bookmark: _Toc223097382]5.1.5 Limitations
Despite rigorous planning and the application of international good practice standards during the July 2024 and March 2025 field studies, several limitations affected the scope, representativeness, and depth of the data collected for the ESIA and RAP/LRP components of the FALP WPP:
Limited Awareness Among PAPs: During first 2 fieldwork phases, the majority of PAPs had limited knowledge about the Project’s objectives, scale, and potential impacts. This situation influenced their willingness to participate in interviews and, in some cases, led to incomplete or prematurely terminated survey responses. During the supplementary site works conducted in November 2025, the awareness level of the PAPs was observed to have increased. To overcome this limitation, PAPs were informed about the Project before applying HHQs and MIs.
Unfinalized Land Acquisition Lists: During the supplementary fieldwork conducted in March 2025, alignment and parcel information for ETL and other project infrastructure were still under revision. This situation, particularly in forested areas, prevented the identification of all landowners and users and restricted the ability to conduct targeted LRP HHs or user surveys. As a result, LRP-specific socioeconomic data collection could not be completed as a full census and was instead supplemented through HHQs and MIs based on the available data. Following the clarification of the ETL pipeline, the limitation encountered in March 2025 has been resolved through the supplementary field study conducted in November 2025.
Low Female Participation and Institutional Constraints: In the HH surveys, priority was given to PAPs who manage the land and whose livelihoods are connected to it. For this reason, the proportion of women in the HHQ survey responses is 4.1%. However, the surveys represent HHs rather than individuals. Among the HHs included in the LRP survey, the proportion of women is 47%.Concerns About Environmental and Livelihood Impacts: Concerns about the Project’s potential environmental impacts—particularly regarding forest degradation, loss of pastures, and biodiversity—were widespread, especially in settlements previously affected by forest fires. Communities dependent on forest-based livelihoods such as beekeeping, small-scale livestock husbandry, and olive cultivation expressed fears that the Project could further diminish their already fragile income sources. These concerns often led to cautious, skeptical, or guarded responses to survey questions. However, a notable decrease was observed during the supplementary field survey conducted in November 2025 as PAPs awareness was raised.
High Rates of Non-Response and Neutral Attitudes: In certain settlements—particularly where the Project’s footprint had not yet been finalized or construction impacts remained hypothetical—respondents stated that they had no clear opinion about the Project. This led to a higher rate of unanswered questions and limited qualitative data, particularly regarding perceptions, coping strategies, and expectations. This attitude had noticeably softened during the latest fieldwork conducted in November 2025.
Access Challenges in Remote or Forested Areas: Physical access to remote and forested areas—such as energy transmission line corridors or turbine sites—was limited. This prevented the research team from reaching all resource users, especially informal users and seasonal residents. Despite these constraints, five forest-dependent individuals (three herders and two beekeepers) were successfully interviewed to collect indicative data on seasonal land use patterns and economic dependence on natural resources.
Despite these challenges, the research team maintained a flexible and iterative engagement strategy with the support of community leaders and Project representatives. Most initially hesitant stakeholders eventually agreed to participate, albeit sometimes in abbreviated formats. All data collected is integrated into this version of the LRP.
As of October 2025, the ETL route for the Project is finalized. A 3rd field survey was conducted to identify all land acquisition–affected PAPs, including informal land users for the ETL and the access roads. The socioeconomic data is incorporated into this LRP in line with IFC PS5 and EBRD ESR5 requirements. Even though access challenge continued in November 2025 supplementary field survey, lands could be identified by PAPs when the route and relevant parcel information was shared with them. So that information on land and land usage could be obtained much more effectively and reflected in this LRP.
Discrepancies Between Parcel Locations and PAPs Living Locations: One of the main limitations is identifying the settlement where the PAPs reside. Since many PAPs also acquired land in neighbouring settlements, the settlement-based parcel lists were insufficient for user identification. Therefore, many settlements had to be re-visited for a second time in the same field survey. A total of 72 PAPs could not be contacted who are impacted by land acquisition of the Project. This group includes: (i) PAPs who have relocated from the settlements and are now residing either in nearby urban centres or in other provinces; (ii) non‑local individuals who purchased land for investment purposes and are therefore not known by local residents; and (iii) the rightful heirs of PAPs for whom no certificate of inheritance has been issued.
With only 4 exceptions, the land type of the parcels is identified as “olive groves” in the expropriation lists for 72 parcels PAPs who could not be contacted. Given the high value-added nature of olive production, it is anticipated that these lands may have both formal and/or informal users considering that they were not contacted during social site surveys, the Client will make efforts to reach them, during and following GLAC rollout activities.
PAPs Living in Other Provinces: The problem arose in reaching plot owners living outside the region, in other cities. The phone numbers of owners and users whose contact information was available were collected, but many of them still could not be reached. Also, there are some PAPs purchased land only for investment. Local PAPs are not acquainted with these PAPs therefore contact information of these PAPs could not be reached. 
“Inheritance Certificate” Issue: Because some of the shareholder/owner names in the parcel lists go back several generations and many have passed away, reaching the heirs has been difficult. This situation is frequently observed in Türkiye when a certificate of inheritance has not been formally issued. In the absence of such a certificate, the expropriation records do not list the names of the rightful heirs; instead, they continue to reflect only the name of an ancestor who lived generations earlier. Efforts were made to reach the land users in the settlement; but only a few of them could be reached considering that they live in other cities. To overcome this obstacle, Enerjisa Üretim has been giving support to PAPs facing inheritance certificate issue by giving legal guidance including covering the notary and title deed costs to expediate the process.
6. [bookmark: _Toc219307444][bookmark: _Toc223097383]People and Assets Affected by Land Acquisition 
6.1. [bookmark: _Toc219307445][bookmark: _Toc223097384]Households 
[bookmark: _Toc223097385]6.1.1 Population
Population comparison between TURKSTAT 2024 data and MI data gathered during November 2025 field survey is given in Table 6‑1. According to TURKSTAT Address-Based Population Registration System (ABPRS) 2024 data, the highest population is identified to be Gölcük (598) with 350 HHs; this is followed by Aleyhan (Ulukonak) and Gökyaka with the same population (567) and same HH numbers (350). On the contrary, the lowest population is identified to be in Cumalar (154) with 55 HHs. 
[bookmark: _Ref218622142][bookmark: _Toc223092571]Table 6‑1 Population in Project Affected Settlements
	Province
	District
	Settlement
	Impact Source
	Population[footnoteRef:3] [3:  2024 Address-Based Population Registration System of Turkish Statistical Institute (2024 data)] 

	Household Numbers[footnoteRef:4] [4:  Information obtained via Mukhtars during 3rd field survey conducted between 22-27 November 2025.] 


	
	
	
	
	Female
	Male
	Total
	

	Muğla
	Milas
	Çukur
	ETL
	220
	249
	469
	150

	
	
	Kargıcak
	Access Road
	97
	102
	199
	50

	
	
	Sarıkaya
	Access Road
	142
	132
	274
	80

	Aydın
	Karpuzlu
	Yağşılar
	ETL
	229
	230
	459
	140

	
	
	Şenköy
	ETL
	91
	77
	168
	50

	
	
	Cumalar
	ETL
	82
	72
	154
	55

	
	
	Akçaabat
	ETL
	191
	214
	405
	110

	
	
	Gölcük
	ETL
	305
	293
	598
	350

	
	
	Aleyhan (Ulukonak)
	ETL
	296
	271
	567
	350

	
	
	Ektirli
	ETL
	177
	164
	341
	150

	
	
	Abak
	ETL
	214
	225
	439
	150

	
	Çine
	Saraçlar
	ETL
	244
	186
	430
	200

	
	
	Gökyaka
	ETL
	291
	276
	567
	350

		TOTAL
	-
	2,120
	2,008
	4,128
	2,185


Source: TurkStat ABPRS, 2024
When official population data and field data obtained from MIs were evaluated, it was observed that there was no significant population change in the settlements within the FALP WPP AoI in the last 10 years. When examining the age distribution of the local population within the AoI, it is observed that the 65+ age group ranks first. This is followed by the 45-54 age group and the 55-64 age group occupying third place. 
The data indicates a relatively low proportion of the dynamic population in the affected region. These findings suggest that the dynamic population is migrating away from the region, leaving a higher concentration of middle-aged and older individuals, as well as children. 
During site surveys, a total of 193 HHQs were applied to the PAPs within the LRP AoI and information of 308 parcels were obtained, which equals to 77.5% of all impacted parcels. Gender distribution of respondents within 193 applied HHQs is male dominant. Only 4.1% of the respondents are female (Table 6‑2). Interviews were conducted for 77.5% of the 397 privately owned parcels. During these interviews, priority was given to engage with the legal owners who use and benefit from the parcels and also informal users. The fact that women constitute only 4.1% of the respondents among the 77.5% of parcels for which interviews were completed clearly indicates a male‑dominated structure within the culture.
[bookmark: _Ref222918483][bookmark: _Toc223092572]Table 6‑2 Gender Distribution of Respondents
	Gender
	No
	%

	Female
	8
	4.1

	Male
	185
	95.9

	Total
	193
	100


Source: HHQ Results, November 2025 LRP Site Survey
[bookmark: _Ref218624422]The HHQs represent HHs rather than individuals. Among the HHs included in the LRP survey, demographic information for 589 people living in HHs was obtained. According to the HHQ data, 47% of HHs are composed of female and 53% of them are male (Table 6‑3). 
[bookmark: _Ref222467414][bookmark: _Toc223092573]Table 6‑3 Gender Distribution of HH Members Within HHs of Respondents
	Gender
	No
	%

	Females
	279
	47

	Males
	310
	53

	Total
	589
	100


Source: HHQ Results, November 2025 LRP Site Survey
The size of each HH has a range between 1 to 8 people. With 38.5%, commonly 2 people live together (Table 6‑4). It is followed by 4 people with 19.3% and 3 people with 17.7% respectively.
[bookmark: _Ref218624594][bookmark: _Toc223092574]Table 6‑4 HH Size of PAPs
	No of PAPs in the HH
	No
	%

	1
	14
	7.3

	2
	74
	38.5

	3
	34
	17.7

	4
	37
	19.3

	5
	24
	12.5

	6
	7
	3.6

	7
	1
	0.5

	8
	1
	0.5

	Total
	192
	100


Source: HHQ Results, November 2025 LRP Site Survey

[bookmark: _Toc223097386]6.1.2 Income and Expenses
According to the HHQ results, primary source of income generating activity of the PAPs is “agricultural production” with 48.4% (Table 6‑5). It is followed by “retirement salary” with 19.8% and “wage and salary” with 15.1%.
[bookmark: _Ref218695645][bookmark: _Toc223092575]Table 6‑5 Primary Source of Income Generatıng Actıvıtıes in PAPs
	Activities
	No
	%

	Agricultural Production
	93
	48.4

	Animal Husbandry
	14
	7.3

	Retirement Salary
	38
	19.8

	Wage and salary
	29
	15.1

	Income from business and self-employment
	13
	6.8

	Institutional social support (e.g., disability benefits, widow and orphan pensions, municipal and local government aid)"
	2
	1.0

	Rental income
	1
	0.5

	Other
	1
	0.5

	Total
	192
	100


Source: HHQ Results, November 2025 LRP Site Survey
Secondary income generating activity of the PAPs is “animal husbandry” with 40% (Table 6‑6). It is followed by “agricultural production” with 37.7% and “retirement salary” with 11.4%.
[bookmark: _Ref218696034][bookmark: _Toc223092576]Table 6‑6 Secondary SOURCE OF INCOME GENERATING ACTIVITIES IN PAPs
	Activities
	No
	%

	Agricultural Production
	66
	37.7

	Animal Husbandry
	70
	40

	Retirement Salary
	20
	11.4

	Wage and salary
	12
	6.9

	Income from business and self-employment
	3
	1.7

	Forestry
	1
	0.6

	Institutional social support (e.g., disability benefits, widow and orphan pensions, municipal and local government aid)"
	1
	0.6

	Rental income
	1
	0.6

	Total
	174
	100


Source: HHQ Results, November 2025 LRP Site Survey
Tertiary income generating activity of the PAPs is “retirement salary” with 39% (Table 6‑7). It is followed by “animal husbandry” with 28% and “wage and salary” with 12%.
[bookmark: _Ref219292395][bookmark: _Toc223092577]Table 6‑7 Tertiary Source of Income Generating Activities Among PAPs
	Activities
	No
	%

	Agricultural Production
	11
	11

	Animal Husbandry
	28
	28

	Retirement Salary
	39
	39

	Wage and salary
	12
	12

	Income from business and self-employment
	6
	6

	Institutional social support (e.g., disability benefits, widow and orphan pensions, municipal and local government aid)"
	1
	1

	Rental income
	3
	3

	Total
	100
	100


Source: HHQ Results, November 2025 LRP Site Survey
[bookmark: _Toc223097387]6.1.3 Land use and Ownership
According to the HHQ results, PAPs defined their land ownership status as “owner and user” commonly with 36.4% (Table 6‑8). It is followed by “user of family-owned land” with 28.9% and “heir and land user” with 23.1%. 
[bookmark: _Ref218696667][bookmark: _Toc223092578]Table 6‑8 Land Use and Ownership
	Land Use and Ownership
	No
	%

	Land User
	2
	1.2

	Heir and Land User
	40
	23.1

	Owner and User
	63
	36.4

	Informal User
	9
	5.2

	Only Owner or Heir (not the user)
	9
	5.2

	User of Family-Owned Land
	50
	28.9

	Total
	173
	100


Source: HHQ Results, November 2025 LRP Site Survey
5.2% of the interviewers are identified themselves as “informal user” (Table 6‑8). Their distribution via settlements is given in Table 6‑9. 33% of them are in Ektirli. In the other three settlements, the proportion of informal users is 22%.
[bookmark: _Ref219032470][bookmark: _Toc223092579]Table 6‑9 Informal Users via Settlements
	Settlements
	Number
	%

	Cumalar
	2
	22,2

	Ektirli
	3
	33,3

	Saraçlar
	2
	22,2

	Abak
	2
	22,2

	Total
	9
	100


Source: HHQ Results, November 2025 LRP Site Survey
All informal users indicated that they engage in dryland farming, and all of them are engaged in olive cultivation. According to the HHQ data, total number of olive trees cultivated by informal users is approximately 400 (Table 6‑10). 4 users indicated that they have “walls” on their informally used lands (Table 6‑11).
[bookmark: _Ref219032874][bookmark: _Toc223092580]Table 6‑10 No of Olive Trees Used by Informal Users 
	Total no of Olive Trees
	Respondent
	%

	100
	1
	11.1

	16
	1
	11.1

	25
	1
	11.1

	30
	3
	33.3

	35
	1
	11.1

	50
	1
	11.1

	80
	1
	11.1

	Total
	9
	100


Source: HHQ Results, November 2025 LRP Site Survey
[bookmark: _Ref219033244][bookmark: _Toc223092581]Table 6‑11 Structures on Lands Used by Informal Users
	Settlements
	Number
	%

	No structure
	4
	50

	Wall
	4
	50

	Total
	8
	100


Source: HHQ Results, November 2025 LRP Site Survey
6.2. [bookmark: _Toc223097388]Lands
Total number of impacted parcels due to any type of land take of the Project is 513, including expropriation and easement. There are 13 parcels impacted by turbines and 500 parcels by ETL route. Number of privately owned lands due to any type of land acquisition is 397 (2 due to turbines and 395 due to ETL route). Details of land need of the Project is given in Section 3.2.
[bookmark: _Ref219042595][bookmark: _Ref219042615][bookmark: _Toc223097389]6.2.1 Affected Lands by Expropriation
95 parcels out of 513 are going to be impacted by expropriation due to ETL route. Expropriation mainly occurs due to the ETL pole locations and percent of the areas expropriated to the total land area shows that parcels will not be expropriated in large proportions. As can be seen from Table 6‑12, 65.3% of the expropriated lands are impacted less than 1% when compared to the whole parcel surface area. The most impacted land percentage to the total parcel area is identified to be “between 15-30%” with only one parcel among all.
[bookmark: _Ref218697206][bookmark: _Toc223092582]Table 6‑12 Impact Rates of the Expropriated Lands Due to ETL Route
	Impact Rate
	No of Parcels 
	%

	Less than 1%
	62
	65.3

	Between 1-5%
	25
	26.3

	Between 6-10%
	5
	5.3

	Between 11-15%
	2
	2.1

	Between 16-30%
	1
	1.1

	Total
	95
	100


Source: Expropriation Plan, 2025
[bookmark: _Toc223097390]6.2.2 Affected Lands by Easement
For FALP WPP permanent easement rights will be established for areas below the wires of ETL route. The lands where easement rights are established may be returned to the land owners, allowing them to use the land to a certain extent, subject to restrictions such as planting deep-rooted plants, crops and trees. The property and inheritance rights of individuals will be respected.
Areas below ETLs will be subject to easement rights and hence landowners will be able to continue using their land. However, construction of structures and planting of trees will be permitted only to a certain height so that power lines will not be damaged in accordance with technical regulations. Number of parcels impacted by easement of the Project is 463. 
It is important to emphasize that 58 parcels are simultaneously affected by both expropriation and easement rights. These overlapping parcels should be excluded from the total figure of 95 expropriated parcels and 463 parcels affected by easement rights, which amounts to 558 parcels in total. After excluding the 58 overlapping parcels from this total, the ETL route will impact 500 parcels overall: as given in Section 3.2.
[bookmark: _Toc223097391]6.2.3 Affected Government Lands
6.2.3.1 Forest Lands
There is an ongoing “pine nut tree” cultivation in some forest lands to be affected by the Project. Mainly PAPs in Çukur, Yağşılar and Akçaabat settlements are using forest area for this purpose. Therefore, during field surveys, PAPs in these settlements indicated high level of concern about upcoming issues if the pine nut trees need to be cut. 
Although pine nuts are mainly cultivated on Forest lands, respondents answered pinenut tree cultivation as “agricultural activity on privately owned lands” instead of “forest land products”. Among all PAPs, 10.1% (Table 6‑18) of them indicated that they are conducting “pine nut cultivation”. For details, please see Section 6.4. 
It was stated by the mukhtars and PAPs that in 2015, the pine nut trees in forested areas were distributed among the local people by lottery, with the knowledge of the Provincial General Directorate of Forestry; and shared among families according to official allocation/usage procedures. As can be seen from Figure 6‑1 an assessment of the ETL route indicates a clearly observable tree density between poles 1 and 50. Enerjisa Üretim has been consulting with the Provincial Directorate of Forestry, particularly for the identification of pinenut trees within the impact area of ETL route. According to the consultations conducted by Enerjisa Üretim with the Forestry; it was identified that a kind of “organizational memory” within the institution exits for the pinenut tree ownership. Therefore, the Client has already engaged with the relevant authority to identify the exact number and active users of the pinenut trees.
[image: A map of a large land

AI-generated content may be incorrect.]
[bookmark: _Ref219293615][bookmark: _Ref219027523][bookmark: _Toc223092629]Figure 6‑1 Pine Nut Trees Identıfıed Near the ETL Route
When tree density is analyzed in terms of settlements, it is Çukur having the most density of trees. According to mukhtars statement during the November 2025 field survey, 50 HHs in Çukur are generating income from pine nut trees which lies within the 30 meters of ETL corridor (Figure 6‑2). Yağşılar has the second rank in the density of trees near ETL route (Figure 6‑3); and third in Akçaabat (Figure 6‑4). 
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[bookmark: _Ref219027525][bookmark: _Toc223092630]Figure 6‑2 Pine Nut Trees Identıfıed Near the ETL Route of Cukur
[image: Aerial view of a landscape
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[bookmark: _Ref219027527][bookmark: _Toc223092631]Figure 6‑3 Pine Nut Trees Identıfıed Near the ETL Route of Yağsilar
[image: A map of land with yellow dots
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[bookmark: _Ref219027528][bookmark: _Toc223092632]Figure 6‑4 Pine Nut Trees Identıfıed Near the ETL Route of Akçaabat
The data indicate that forest-related resource use varies considerably across settlements, with notable differences in the intensity and type of activities conducted. Forest product collection is practiced in several locations, though at relatively low household levels, except for Çukur, which stands out with 16 HHs (Table 6‑13), representing the highest concentration of this activity. Other settlements such as Cumalar and Yağşılar also show moderate engagement, while several settlements report minimal or no collection.
Livestock grazing appears more evenly distributed across settlements, with Abak (5 HHs), Saraçlar (4 HHs), and Ektirli and Gökyaka (3 HHs each) showing comparatively higher use. This suggests that grazing remains a relevant livelihood activity in multiple locations, though still at modest scales.
Beekeeping is present in a smaller number of settlements, with Çukur (10 active beekeepers) again emerging as the primary hub. Cumalar and Gölcük also show some engagement, while many settlements report either one active beekeeper or none.
Overall, the distribution of forest use activities demonstrates localized clustering, with Çukur consistently exhibiting the highest levels across all three categories. The total figures (32 HHs collecting forest products, 26 HHs grazing livestock, and 24 active beekeepers) indicate that while forest-dependent livelihoods are present, they remain limited in scale and vary significantly by settlement.

[bookmark: _Ref222940101][bookmark: _Toc223092583]Table 6‑13 Forest Land usage information
	Settlement
	Forest Product Collection 
	Livestock Grazing 
	Beekeeping

	Cumalar
	5
	2
	8

	Ektirli
	1
	3
	1

	Saraçlar
	1
	4
	1

	Abak
	1
	5
	0

	Gölcük
	0
	2
	2

	Gökyaka
	1
	3
	0

	Aleyhan (Ulukonak)
	0
	2
	1

	Şenköy
	2
	1
	0

	Yağşılar
	5
	0
	1

	Çukur
	16
	2
	10

	Kargıcak
	0
	1
	0

	Akçaabat
	0
	1
	0

	Total
	32
	26
	24


Source: HHQ Results, November 2025 LRP Site Survey
6.2.3.2 Treasury Lands
There are 5 pasture lands that belong to Treasury identified in the impact area for FALP WPP. These are in settlements of:
1. Gölcük (3 pasturelands)
2. Gökyaka (1 pastureland)
3. Saraçlar (1 pastureland)
According to the data obtained from MIs and HHQs, pasture lands are used for livestock activities throughout the year. Therefore, PAPs indicated concerns about income loss if access to grazing lands are limited.
[image: A map of land with green and yellow dots

AI-generated content may be incorrect.]
[bookmark: _Toc223092633]Figure 6‑5 Pasturelands Identified Near ETL Route 
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[bookmark: _Toc223092634]Figure 6‑6 Pastureland Identified Near ETL Route in Gökyaka Borders
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[bookmark: _Toc223092635]Figure 6‑7 Pasturelands Identified Near ETL Route in Gölcük Borders
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[bookmark: _Toc223092636]Figure 6‑8 Pasturelands Identified Near ETL Route in Saraçlar Borders

During field surveys in November 2025, 4 users are identified in Treasury Lands for animal grazing activities. According to MI data, more informal users and tenants are assumed to be using Treasury lands for animal husbandry.
6.2.3.3 Orphan Land
Orphan land refers to small, fragmented parcels of land that are left behind or rendered unusable due to project-related land acquisition. These parcels are often too small, irregularly shaped, or isolated to support viable agricultural or economic use. Orphan land typically results from partial land acquisition for infrastructure projects like wind farms, where only a portion of a landholding is taken, leaving the remainder economically nonviable or inaccessible. This can lead to economic displacement for affected landowners and users, especially those engaged in subsistence farming or informal land use, as they may lose critical livelihood resources without formal recognition or compensation.
According to the data of HHQs, no orphan land or economically unviable land is identified in terms of the Project affected parcels.
6.3. [bookmark: _Toc222939957][bookmark: _Toc222939958][bookmark: _Toc222939959][bookmark: _Toc222939960][bookmark: _Toc223097392]Structures
According to the HHQ results, PAPs were asked if there is any structure on the land that is going to be acquired. 80.3% of the PAPs defined “wall” as commonly identified structure on the land (Table 6‑14). It is followed by “fence” with 12.5%. These are the structures located on the parcels. No impact on structures is foreseen due to any Project activities.
[bookmark: _Ref218698096][bookmark: _Toc223092584]Table 6‑14 Structures on Lands to be Acquired
	Type of Structure
	No
	%

	Portable irrigation system
	1
	0.9

	Concrete fixed irrigation system
	2
	1.8

	Wall
	90
	80.3

	Fence
	14
	12.5

	Greenhouse
	1
	0.9

	Barn
	1
	0.9

	Iron door
	1
	0.9

	House
	1
	0.9

	Other
	1
	0.9

	Total
	112
	100


Source: HHQ Results, November 2025 LRP Site Survey
6.4. [bookmark: _Ref222920275][bookmark: _Toc223097393]Livelihoods
[bookmark: _Ref222920244][bookmark: _Ref222921494][bookmark: _Toc223097394]6.4.1 Agricultural Production
Among all PAPs, 84% of them indicated that they are dealing with “agricultural production” (Table 6‑15). In all settlements, agricultural production activities are ongoing. 
The settlements with the highest rates of agricultural production are Gölcük, Şenköy, Kargıcak and Akçaabat with 100%. It is followed by Gökyaka (95%), Yağşılar (94%) and Abak (90%). 
The settlement with the lowest rate of agricultural activity is Çukur with 55%.
[bookmark: _Ref218702165][bookmark: _Toc223092585]Table 6‑15 Distribution of HHs Conducting Agricultural Activities by Settlement
	Settlement
	Agricultural Activity
	% of HHs Conducting Agricultural Activity within the Settlement

	
	Yes
	No
	Total
	

	Cumalar
	28
	6
	34
	82

	Ektirli
	19
	8
	27
	70

	Saraçlar
	17
	3
	20
	85

	Abak
	19
	2
	21
	90

	Gölcük
	13
	0
	13
	100

	Gökyaka
	21
	1
	22
	95

	Aleyhan (Ulukonak)
	6
	1
	7
	86

	Şenköy
	9
	0
	9
	100

	Yağşılar
	16
	1
	17
	94

	Çukur
	11
	9
	20
	55

	Kargıcak
	1
	0
	1
	100

	Akçaabat
	1
	0
	1
	100

	Total
	161
	31
	192
	84


Source: HHQ Results, November 2025 LRP Site Survey
Main agricultural products are identified to be olive, fodder crop and pine nut tree cultivation, respectively. 
Among all PAPs, 85.5% of them indicated that they are dealing with “olive production” (Table 6‑16). In all settlements, olive production activities are ongoing. The settlements with the highest rates of olive production are Saraçlar, Abak, Şenköy, Kargıcak and Akçaabat with 100%. 
[bookmark: _Ref218702549]It is followed by Gökyaka (95.5%), Cumalar (94.1%) and Ektirli (89.9%). 
The settlement with the lowest rate of olive production is Çukur with 25%.
[bookmark: _Ref218702998][bookmark: _Toc223092586]Table 6‑16 Distribution of HHs Conducting Olive Cultivation Activities by Settlement
	Settlement
	Olive Cultivation
	% of HHs Conducting Olive Cultivation within the Settlement

	
	Yes
	No
	Total
	

	Cumalar
	32
	2
	34
	94.1

	Ektirli
	24
	3
	27
	88.9

	Saraçlar
	20
	0
	20
	100

	Abak
	21
	0
	21
	100

	Gölcük
	11
	2
	13
	84.6

	Gökyaka
	21
	1
	22
	95.5

	Aleyhan (Ulukonak)
	6
	2
	8
	75

	Şenköy
	9
	0
	9
	100

	Yağşılar
	14
	3
	17
	82.4

	Çukur
	5
	15
	20
	25

	Kargıcak
	1
	0
	1
	100

	Akçaabat
	1
	0
	1
	100

	Total
	165
	28
	193
	85.5


Source: HHQ Results, November 2025 LRP Site Survey
Among all PAPs, 26.9% of them indicated that they are conducting “fodder crop cultivation” (Table 6‑17). Except for one settlement (Kargıcak), fodder crop cultivation is ongoing in the rest. The settlements with the highest rates of olive production are Saraçlar, Abak, Şenköy, Kargıcak and Akçaabat with 100%. It is followed by Gökyaka (95.5%), Cumalar (94.1%) and Ektirli (89.9%). 
The settlement with the lowest rate of agricultural activity is Çukur with 25%.
[bookmark: _Ref218703104][bookmark: _Toc223092587]Table 6‑17 Distribution of HHs Conducting Fodder Crop and Grain Cultivation Activities by Settlement
	Settlement
	Fodder Crop and Grain Cultivation
	% of HHs Conducting Fodder Crop Cultivation within the Settlement

	
	Yes
	No
	Total
	

	Cumalar
	1
	33
	34
	2.9

	Ektirli
	11
	16
	27
	40.7

	Saraçlar
	6
	14
	20
	30

	Abak
	11
	10
	21
	52.4

	Gölcük
	4
	9
	13
	30.8

	Gökyaka
	9
	13
	22
	40.9

	Aleyhan (Ulukonak)
	5
	3
	8
	62.5

	Şenköy
	2
	7
	9
	22.2

	Yağşılar
	1
	16
	17
	5.9

	Çukur
	1
	19
	20
	5

	Kargıcak
	0
	1
	1
	0

	Akçaabat
	1
	0
	1
	100

	Total
	52
	141
	193
	26.9


Source: HHQ Results, November 2025 LRP Site Survey
Among all PAPs, 10.1% of them indicated that they are conducting “pine nut cultivation” (Table 6‑18). Although pine nuts are mainly cultivated on Forest lands, not on privately owned lands; respondents answered pinenut tree cultivation as “agricultural activity on privately owned lands” instead of “forest land products”. 
The highest rate of pine nut production is identified to be in Yağşılar with 82.4%. It is followed by Çukur (15%), Şenköy (11.1%) and Cumalar (5.9%), respectively. Pine nut cultivation is not determined to be conducted in Ektirli, Saraçlar, Abak, Gölcük, Gökyaka, Aleyhan (Ulukonak), Kargıcak and Akçaabat. 
[bookmark: _Ref218703474][bookmark: _Toc223092588]Table 6‑18 Distribution of HHs CONDUCTING Pine Nut Cultivation Activities by Settlement
	Settlement
	Pine Nut Cultivation
	% of HHs Conducting Pine Nut Cultivation within the settlement

	
	Yes
	No
	Total
	

	Cumalar
	2
	32
	34
	5.9

	Ektirli
	0
	27
	27
	0

	Saraçlar
	0
	20
	20
	0

	Abak
	0
	21
	21
	0

	Gölcük
	0
	13
	13
	0

	Gökyaka
	0
	22
	22
	0

	Aleyhan (Ulukonak)
	0
	8
	8
	0

	Şenköy
	1
	8
	9
	11.1

	Yağşılar
	14
	3
	17
	82.4

	Çukur
	3
	17
	20
	15

	Kargıcak
	0
	1
	1
	0

	Akçaabat
	0
	1
	1
	0

	Total
	20
	172
	192
	10.4


Source: HHQ Results, November 2025 LRP Site Survey
[bookmark: _Toc223097395]6.4.2 Animal Husbandry
Among all PAPs, 63.9% of them indicated that they are dealing with “animal husbandry” (Table 6‑19). In all settlements, animal husbandry activities are ongoing. 
The settlements with the highest rates of animal husbandry are Kargıcak and Akçaabat with 100%. It is followed by Aleyhan (Ulukonak) (85.7%), Yağşılar (82.3%) and Gölcük (76.9%). 
The settlement with the lowest rate of agricultural activity is Gökyaka with 45.4%.
[bookmark: _Ref218708003][bookmark: _Toc223092589]Table 6‑19 Distribution of HHs CONDUCTING Animal Husbandry Activities by Settlement
	Settlement
	Animal Husbandry Activity
	% of HHs Conducting Animal Husbandry activities within the Settlement

	
	Yes
	No
	Total
	

	Cumalar
	20
	14
	34
	58.8

	Ektirli
	16
	10
	26
	61.5

	Saraçlar
	12
	8
	20
	60

	Abak
	14
	7
	21
	66.6

	Gölcük
	10
	3
	13
	76.9

	Gökyaka
	10
	12
	22
	45.4

	Aleyhan (Ulukonak)
	6
	1
	7
	85.7

	Şenköy
	6
	3
	9
	66.6

	Yağşılar
	14
	3
	17
	82.3

	Çukur
	12
	8
	20
	60

	Kargıcak
	1
	0
	1
	100

	Akçaabat
	1
	0
	1
	100

	Total
	122
	69
	191
	63.9


Source: HHQ Results, November 2025 LRP Site Survey
28% of PAPs use pasture lands for grazing (Table 6‑20). 7.4% of PAPs use forest land for grazing (Table 6‑21). And 4.2% of PAPs use public land for grazing (Table 6‑22).
[bookmark: _Ref218711296][bookmark: _Toc223092590]Table 6‑20 PASTURELAND Use for Grazing
	Pasture Use for Grazing
	Number
	%

	Yes
	26
	28

	No
	67
	72

	Total
	93
	100


Source: HHQ Results, November 2025 LRP Site Survey
[bookmark: _Ref218711297][bookmark: _Toc223092591]Table 6‑21 Forest Land Use for Grazing
	Forest Land Use for Grazing
	Number
	%

	Yes
	7
	7.4

	No
	88
	92.6

	Total
	95
	100


Source: HHQ Results, November 2025 LRP Site Survey
[bookmark: _Ref218711298][bookmark: _Toc223092592]Table 6‑22 Public Land Use for Grazing
	Public Land Use for Grazing
	Number
	%

	Yes
	4
	4.2

	No
	91
	95.8

	Total
	95
	100


Source: HHQ Results, November 2025 LRP Site Survey
[bookmark: _Toc223097396]6.4.3 Beekeeping
12.6% of PAPs engage with beekeeping (Table 6‑23). Beekeeping season is defined to be as “all year” with 95% (Table 6‑24).
[bookmark: _Ref218711299][bookmark: _Toc223092593]Table 6‑23 PAPs Engaging with Beekeeping
	Beekeeping
	Number
	%

	Yes
	24
	12.6

	No
	166
	87.4

	Total
	190
	100


Source: HHQ Results, November 2025 LRP Site Survey
[bookmark: _Ref218711300][bookmark: _Toc223092594]Table 6‑24 Beekeeping Seasons
	Seasons
	Number
	%

	9 months
(February-September)
	1
	5

	All year
	21
	95

	Total
	22
	100


Source: HHQ Results, November 2025 LRP Site Survey
When PAPs are asked whether they conduct beekeeping as an income generating activity or HH consumption; 53.8% of them answered as “income activity” (Table 6‑25)
[bookmark: _Ref218711301][bookmark: _Toc223092595]Table 6‑25 Beekeeping Purpose
	Income Activity
	Number
	%

	Income activity
	7
	53.8

	HH consumption
	6
	46.2

	Total
	13
	100


Source: HHQ Results, November 2025 LRP Site Survey
Location that HHs conduct beekeeping activities is the forest areas of Çukur settlement in the first rank. 
[bookmark: _Ref222825889][bookmark: _Ref222825910][bookmark: _Toc223097397]6.4.4 Forest Land Products
All turbine locations and associated temporary land use areas (e.g., excess excavation material storage areas) are situated on state forest lands. When PAPs were asked whether they collect any forest products from the impacted forest parcels; 16.8% of them answered as “yes” (Table 6‑26). Mainly mushroom is being collected with 75%, which is followed by “wood” with 24% (Table 6‑27). Since pinenut cultivation is perceived as “agricultural activity within privately owned lands”, this information is detailed in Section 6.4.1 Agricultural Production.
[bookmark: _Ref218711510][bookmark: _Toc223092596]Table 6‑26 Use of Forest Lands for Collecting Forest Products
	Product
	Number
	%

	Yes
	32
	16,8

	No
	159
	82,7

	Total
	191
	100


Source: HHQ Results, November 2025 LRP Site Survey
[bookmark: _Ref218711848][bookmark: _Toc223092597]Table 6‑27 Type of Forest Products Collected
	Type of Product
	Number
	%

	Mushroom
	24
	75

	Wood
	8
	24

	Total
	32
	100


Source: HHQ Results, November 2025 LRP Site Survey
The mushroom collection period in forest areas is identified as the autumn season, specifically in October and November. 
The wood collection period is identified as the winter months, specifically in January, February, and March.
6.5. [bookmark: _Toc223097398]Vulnerabilities
IFC defines vulnerable individuals or groups as those who, due to their social identity or status, are more likely to be adversely affected by project impacts, and may experience limited capacity to anticipate, cope with, resist, or recover from these impacts. Such status may be linked to age, gender, income level, literacy, disability, or informal use of land and natural resources.
In accordance with IFC PS5 and EBRD ESR5, vulnerable groups in the FALP WPP AoI were identified through field-based socio-economic HHQs, MIs, and institutional consultations conducted between July 2024, March 2025 and November 2025 across the settlements of Cumalar, Saraçlar, Abak, Gölcük, Gökyaka, Aleyhan (Ulukonak), Şenköy, Yağşılar and Çukur. 
 summarizes identified vulnerable groups across the settlements. 159 PAPs are identified as “vulnerable” which makes 32,5% of all PAPs consulted in the PAPs. Cumalar, Gökyaka and Ektirli have the highest number of vulnerable PAPs with 16.35%, 15.72% and 15.09%, respectively.
Among all PAPs consulted, type of vulnerability identified the most are “elderly in need of care”, “homebound PAP due to chronic illness”, and “unemployed” with 24.53%, 23.27% and 17.61%, respectively.
[bookmark: _Toc223092598]Table 6‑28 VulnerablE Households
	Settlements
	Women HH Head
	Elderly in need of care
	PAPs with Disabilities 
	Unemployed
	Non-Turkish speakers
	Homebound PAP Due to Chronic Illness 
	Seasonal Worker 
	Illiterate Adult 
	PAPs without any Social Security 
	Single Women
	
Total

	
	
	
	
	
	
	
	
	
	
	
	No
	%

	Cumalar
	0
	1
	3
	8
	0
	2
	2
	4
	5
	1
	26
	16.35

	Ektirli
	0
	5
	2
	3
	0
	12
	0
	0
	1
	1
	24
	15.09

	Saraçlar
	1
	1
	6
	1
	0
	5
	0
	2
	2
	0
	18
	11.32

	Abak
	0
	9
	0
	4
	1
	5
	0
	0
	2
	0
	21
	13.21

	Gölcük
	0
	4
	1
	1
	0
	1
	0
	0
	4
	0
	11
	6.92

	Gökyaka
	1
	12
	2
	0
	0
	7
	0
	1
	2
	0
	25
	15.72

	Aleyhan (Ulukonak)
	0
	2
	0
	0
	0
	1
	0
	0
	0
	0
	3
	1.89

	Şenköy
	0
	2
	0
	1
	0
	0
	0
	0
	0
	0
	3
	1.89

	Yağşılar
	2
	3
	1
	0
	0
	2
	0
	1
	1
	1
	11
	6.92

	Çukur
	0
	0
	1
	10
	1
	2
	1
	0
	2
	0
	17
	10.69

	Total
	No
	4
	39
	16
	28
	2
	37
	3
	8
	19
	3
	159
	100

	
	%
	2.52
	24.53
	10.06
	17.61
	1.26
	23.27
	1.89
	5.03
	11.95
	1.89
	100
	-


Source: HHQ Results, November 2025 LRP Site Survey
Households experiencing a project-related loss of 20% or more of their household income or livelihood source shall be considered vulnerable for the purposes of livelihood restoration planning and entitled to enhanced support measures. 
The LRP recognizes that vulnerable groups are at greater risk of unmitigated or prolonged hardships from land loss, access restrictions, or construction-related disruptions. Chapter 7.12 outlines tailored entitlements, including in-kind support, priority in skill-building or job referral programs, adapted consultation channels (e.g., home visits), and monitoring of livelihood restoration outcomes disaggregated by vulnerability status.
In addition to the vulnerability categories presented above, households experiencing a Project-related loss of 20% or more of their household income or livelihood income shall be considered vulnerable for the purposes of this LRP. Such households will be eligible for enhanced livelihood restoration measures and targeted support, regardless of whether they fall within the predefined vulnerability categories listed above. The assessment of vulnerability will therefore consider both socio-economic characteristics and the magnitude of Project-related income loss.
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7.1. [bookmark: _Toc223097400]Overview
Although the Project does not require physical resettlement, several components—including land acquisition, easement rights establishment, access restrictions, and construction‑related disturbances—may lead to temporary or permanent economic displacement. Local livelihoods in the AoI rely heavily on agriculture, livestock grazing, beekeeping, and forest‑based activities. This section provides a consolidated assessment of how Project activities may affect these land‑based livelihood systems and outlines the corresponding mitigation framework under the LRP. 
7.2. [bookmark: _Toc223097401][bookmark: _Toc204030433]Impacts on Private Lands
While most core infrastructure is located on state forest land, the ETL corridor and associated access roads intersect 500 parcels, 395 of which are privately owned. These interactions may result in:
· Partial expropriation,
· Easement rights, or
· Temporary restrictions on land use.
Parcel level analysis (November 2025) indicates that 65.3% of expropriated parcels out of 95 parcels are affected by less than 1% of their total area. Only one parcel experiences a higher impact level (15–30%). The severity of economic displacement depends on:
· Whether the parcel is fully or partially acquired,
· Whether Project-related impacts result in a loss of 20% or more of the household's income or livelihood source,
· Whether functional disruptions occur (e.g., fragmentation, loss of access paths, or damage to agricultural structures).
Land acquisition exceeding 20% of parcel size does not automatically indicate significant livelihood impact. The determination of vulnerability and eligibility for enhanced livelihood restoration support is based on the extent of Project-related income or livelihood loss, taking into account the affected household’s overall landholding, livelihood dependency, and income sources. In other words, land loss percentages are not used as a standalone criterion for determining significant livelihood impact or vulnerability, but considered as a screening indicator to be assessed together with household income, livelihood dependency, land use, asset productivity and other income sources. 

7.3. [bookmark: _Toc223097402]Impacts on Forest and Treasury Land
All turbine locations, the switchyard, internal access material storage roads, and excess areas are located on state‑owned forest land. Although these parcels are not formally registered for agricultural use, field consultations confirm that surrounding communities rely on them for:
· Pine nut harvesting,
· Seasonal and mobile beekeeping,
· Animal grazing,
· Collection of non‑timber forest products (NTFPs) such as mushrooms, and firewood.
Similarly, treasury lands intersected by ETL and access roads—particularly in Gölcük, Saraçlar, and Gökyaka—serve as informal grazing corridors and access routes to forest and agricultural areas.
These uses are not eligible for compensation under national legislation; however, EBRD ESR5 and IFC PS5 requires livelihood support for individuals who lose access to natural resources essential for subsistence or income, regardless of tenure status.
Construction activities (e.g., fencing, road grading, machinery movement) may temporarily disrupt:
· Grazing mobility routes,
· Access to forest areas and apiary sites,
· Inter‑parcel movement for agricultural equipment
7.4. [bookmark: _Toc223097403]Types of Economic Displacement
Economic displacement associated with the Project can be grouped into three main categories:
A. Land Loss
· Partial expropriation of agricultural land,
· Easement restrictions limiting productive use,
· Loss of trees, crops, or agricultural assets.
B. Access Restrictions
· Temporary access restrictions of grazing routes,
· Reduced access to forest resources,
· Disruption of apiary placement and hive transportation.
C. Productivity Loss and Temporary Disturbances
· Dust impacts on olive groves, pine nut trees, and bee foraging,
· Damage to terraces, irrigation channels, fences, or field boundaries,
· Soil compaction affecting drainage and germination,
· Increased risk of accidents involving free‑grazing livestock.
7.5. [bookmark: _Toc223097404]Key Impact Categories and Mitigation Measures
Primary Livelihood Impacts
· Dust‑related yield reduction in olives, pinenuts and bee forage,
· Damage to productive trees and agricultural assets,
· Disruption of beekeeping activities,
· Temporary loss of access to grazing and forest areas,
· Livestock accidents due to increased traffic,
Core Mitigation Measures
· Regular watering of construction roads and dust‑prone areas,
· Full compensation for damaged crops, trees, and assets,
· Hive relocation assistance and coordination with beekeepers,
· Maintenance or restoration of grazing and forest access routes,
· Traffic management and speed limits (<30 km/h),
· Transitional livelihood support (TLS) for affected HHs,
· Accessible grievance mechanisms and continuous CLO engagement.
7.6. [bookmark: _Toc219027332][bookmark: _Toc219028242][bookmark: _Toc219034397][bookmark: _Toc219041474][bookmark: _Toc219055389][bookmark: _Toc219056547][bookmark: _Toc219057127][bookmark: _Toc219057869][bookmark: _Toc219058624][bookmark: _Toc219059379][bookmark: _Toc219060060][bookmark: _Toc219060816][bookmark: _Toc219061571][bookmark: _Toc219062252][bookmark: _Toc219291214][bookmark: _Toc219292181][bookmark: _Toc219294470][bookmark: _Toc219306177][bookmark: _Toc219306899][bookmark: _Toc219307621][bookmark: _Toc222469721][bookmark: _Toc222747706][bookmark: _Toc222760268][bookmark: _Toc222761131][bookmark: _Toc222939975][bookmark: _Toc223097405]Vulnerability Assessment
[bookmark: _Toc163895299][bookmark: _Ref109497529][bookmark: _Toc108615098][bookmark: _Toc146290951][bookmark: _Hlk168931963]Field surveys identified 159 vulnerable individuals, representing 32.5% of people who living in the HHs that are surveyed. The most common vulnerability categories include:
· Elderly individuals requiring care,
· Homebound persons with chronic illness,
· Unemployed individuals.
Vulnerable groups may face disproportionate impacts due to limited mobility, low literacy, restricted access to information, or dependence on informal land use. Without targeted support, these groups may experience prolonged livelihood disruption.
In addition to the vulnerability categories identified through socio-economic surveys, households experiencing a Project-related loss of 20% or more of their household income or livelihood income shall be considered vulnerable for the purposes of livelihood restoration planning. Such households will be eligible for enhanced support measures, including Transitional Livelihood Support (TLS) and other targeted livelihood restoration assistance, regardless of whether they fall within the predefined vulnerability categories. Vulnerability assessments will therefore consider both socio-economic characteristics and the magnitude of Project-related livelihood impacts.
The LRP therefore includes:
· A maintained vulnerability register,
· Home‑based or mobile consultations,
· Simplified communication materials,
· Priority access to livelihood inputs and non‑land‑based support,
· Monitoring of livelihood outcomes disaggregated by vulnerability status.
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8. [bookmark: _Ref222925008][bookmark: _Toc223097406]Eligibility, Entitlements and Compensation
This chapter presents the LRP’s entitlement matrix and explains the approach for determining eligibility and entitlements under the Project LRP.
8.1. [bookmark: _Toc223097407]Cut Off Date
Eligibility for compensation, livelihood restoration assistance, and other support under this LRP is determined according to the principles of IFC PS5, EBRD ESR5, and relevant Turkish laws. The intent is to ensure all PAPs who experience economic displacement as a result of the Project are fairly recognized and assisted, regardless of their formal land ownership status or legal tenure.
A fundamental criterion for eligibility is the establishment of a cut-off date. The cut-off date is the date on which the official census and asset inventory of PAPs was completed for the Project area – this was March 2025 (as documented during the Muğla YEKA ESIA field study). During the census and asset survey, the Project team explained the cut-off date to local communities through settlement head (mukhtar) meetings and public consultations. Any individuals who began to occupy or use land in the Project area after this cut-off date are not eligible for compensation or livelihood support under the LRP. In other words, only persons who had land rights or were using the land/natural resources prior to March 2025 are eligible to receive project entitlements. This date is identified as November 2025 for the impacted parcels due to ETL route, considering that LRP survey for ETL route was conducted in November 2025.
This cut-off date was publicly announced in all affected communities via local channels (mukhtar announcements, community meetings, and field visits) to ensure transparency. The cut-off mechanism is critical to prevent opportunistic claims from people who might attempt to take advantage of the Project by moving into the area once project plans were known. No claims by new settlers or users after the cut-off will be considered, regardless of impact severity. Exceptions will be made only in very special cases for highly vulnerable individuals, and any such exceptions would require thorough verification and approval by a stakeholder committee. Overall, adhering to the cut-off date helps ensure fairness and integrity in the eligibility process.
In line with IFC PS 5 and EBRD ESR5, a cut-off date is intended to define eligibility for compensation and livelihood restoration under this LRP. While a comprehensive census and asset inventory have not yet been formally completed, preliminary field studies and stakeholder consultations conducted in March 2025 during the process serve as the basis for identifying initially affected persons and impacts.
8.2. [bookmark: _Toc200730964][bookmark: _Toc200730965][bookmark: _Toc200730966][bookmark: _Toc200730967][bookmark: _Toc200730968][bookmark: _Toc200730969][bookmark: _Toc200730970][bookmark: _Toc200730971][bookmark: _Toc200730972][bookmark: _Toc200730973][bookmark: _Toc223097408]Eligibility
Eligibility for compensation, livelihood restoration assistance, and other support measures under this LRP is determined in accordance with the principles of IFC PS5, EBRD ESR5, and relevant national laws. The aim is to ensure that all PAPs who experience economic displacement as a result of the Project are recognized fairly, regardless of land tenure status or formality of use.
Eligibility is based on the cut-off date, defined as the date on which the official census and asset inventory was completed (March 2025). During the settlement visits, explanations were provided through headman meetings and public meetings. Any person who occupies or uses land or natural resources in the Project AoI after this date is not eligible for compensation or livelihood support.
The following categories are considered eligible under the LRP:
[bookmark: _Toc223092599]Table 8‑1 ELIGIBLE CATEGORIES OF PAPS
	PAP Category
	Definition and Criteria

	Legal landowners
	Individuals or entities with formally registered ownership (title deeds) in the land registry (cadastre).

	Legal users of land
	Individuals with official rights to use land, including formal leaseholders, registered tenants, and usufruct right holders.

	Informal or de facto land users
	Persons who cultivate, graze, or otherwise use land without formal title, including users of forest margins, treasury land, or commons.

	Tenants and sharecroppers
	Individuals with verbal or written agreements to occupy or use land for agricultural or livestock activities.

	Seasonal or part-time users
	Individuals or households that access land or natural resources seasonally (e.g., for grazing, beekeeping, or harvesting).

	Users of communal or state resources
	Persons who depend on non-titled areas for livelihood (e.g., pasture, firewood, forest resources) through customary or local use.

	Owners of productive assets
	Those who suffer damage to crops, trees, hives, fences, irrigation systems, or other agricultural/livelihood infrastructure.

	Livelihood-dependent resource users
	PAPs whose livelihoods are impacted by restricted access to land or productive resources, including roadside cultivators.

	Vulnerable individuals and households
	Elderly, disabled, female-headed, landless, low-income households, or others with limited coping capacity as defined in Section 7.2.


[bookmark: _Toc200730983][bookmark: _Toc200730984][bookmark: _Toc200730985][bookmark: _Toc200730986][bookmark: _Toc200730987][bookmark: _Toc200730989][bookmark: _Toc200730990][bookmark: _Toc200730996][bookmark: _Toc200730997][bookmark: _Toc200730998][bookmark: _Toc200730999][bookmark: _Toc200731001][bookmark: _Toc200731002][bookmark: _Toc200731003][bookmark: _Toc200731005][bookmark: _Toc200731006][bookmark: _Toc200731007][bookmark: _Toc200731008][bookmark: _Toc200731010][bookmark: _Toc200731011][bookmark: _Toc200731012][bookmark: _Toc200731013][bookmark: _Toc200731014][bookmark: _Toc200731015][bookmark: _Toc200731016][bookmark: _Toc200731017][bookmark: _Toc200731020][bookmark: _Toc200731021][bookmark: _Toc200731022][bookmark: _Toc200731023][bookmark: _Toc200731024][bookmark: _Toc200731025][bookmark: _Toc200731026][bookmark: _Toc200731027][bookmark: _Toc200731028][bookmark: _Toc200731031][bookmark: _Toc200731032][bookmark: _Toc200731033][bookmark: _Toc200731034][bookmark: _Toc200731036][bookmark: _Toc200731037][bookmark: _Toc200731038][bookmark: _Toc200731039][bookmark: _Toc200731040][bookmark: _Toc200731041][bookmark: _Toc200731042][bookmark: _Toc200731043][bookmark: _Toc200731044][bookmark: _Toc200731046][bookmark: _Toc200731047][bookmark: _Toc200731048][bookmark: _Toc200731049][bookmark: _Toc200731050][bookmark: _Toc200731051][bookmark: _Toc200731052][bookmark: _Toc200731053][bookmark: _Toc200731054][bookmark: _Toc200731055][bookmark: _Toc200731056][bookmark: _Toc200731057][bookmark: _Toc200731058][bookmark: _Toc200731059][bookmark: _Toc200731060][bookmark: _Toc200731061][bookmark: _Toc200731062][bookmark: _Toc200731064][bookmark: _Toc200731065][bookmark: _Toc200731066][bookmark: _Toc200731067][bookmark: _Toc200731068][bookmark: _Toc200731069][bookmark: _Toc200731070][bookmark: _Toc200731071][bookmark: _Toc200731072][bookmark: _Toc200731073][bookmark: _Toc200731074][bookmark: _Toc200731075][bookmark: _Toc200731076][bookmark: _Toc200731077][bookmark: _Toc200731078][bookmark: _Toc200731079][bookmark: _Toc200731080][bookmark: _Toc200731081][bookmark: _Toc200731082][bookmark: _Toc200731083][bookmark: _Toc200731084][bookmark: _Toc200731085]
All claims of eligibility (for example, if someone comes forward asserting they were missed in the census) will be independently verified through field records, community validation, and documentation from the asset inventory. The Project’s social team will verify land tenure or resource use via evidence such as land registry checks, receipts, witness interviews, or on-site observations. Each PAP will be formally notified of their eligibility status and the specific entitlements they qualify for. In cases of disagreement or if a person believes they were wrongly excluded, they will be informed of their right to raise a grievance. A robust grievance process (described later) is in place to resolve any disputes about eligibility or entitlements transparently.
8.3. [bookmark: _Ref223016546][bookmark: _Toc223097409]Entitlement Matrix
The Entitlement Matrix provides a structured summary of the types of impacts identified under the Project, the corresponding compensation or livelihood support measures, and the tailored delivery methods. It has been developed in line with IFC PS5 and EBRD ESR5, ensuring that all PAPs including formal landowners, informal users, and vulnerable groups are covered equitably.
Entitlements are linked to the severity and nature of displacement, with categories including land loss, damage to assets or crops, loss of access to grazing or forest resources, and disruption of economic activities. The matrix operationalizes the broader LRP by translating these impact types into specific support mechanisms such as cash compensation, in-kind assistance, hive relocation, or skill-building programs.
This staged and transparent approach helps prevent opportunistic land claims while ensuring that legitimate PAPs, particularly those at risk of exclusion, are not left behind in the compensation and restoration process fully in line with the intent of IFC PS5 and EBRD ESR5.
[bookmark: _Toc223092600]Table 8‑2 Entitlement Matrix
	Impact Type
	Eligible PAPs
	Entitlement
	Delivery Method
	Responsible Party
	Estimated Number of PAPs/Assets

	Full or partial loss of privately owned agricultural land
	Formal landowners or heirs
	Cash compensation of expropriation and easement right amounts 
	Bank transfer 
	Enerjisa or TEİAŞ (for ETL)
	App. 662 * PAPs in 513 parcels



	≥20% loss of household income or livelihood income attributable to Project impacts
	PAPs experiencing a Project-related loss of 20% or more of their household income or livelihood income
	TLS
	Seasonal cash or in-kind support (fodder, fuel)
	Enerjisa
	~60–70 households (primarily from Ektirli, Gökyaka and Çukur)

	Restricted access to olive groves used for post-harvest grazing
	Small livestock keepers (formal/informal)
	Fodder support or access alternatives
	In-kind support or alternate access provision
	Enerjisa
	~15 households (~60 tons estimated fodder need)

	Damage to standing crops (e.g., olives) during construction
	Cultivators of affected plots
	Compensation based on seasonal yield loss
	Field assessment and direct cash payment
	TEİAŞ, Contractor or Enerjisa
	~900–1,000 olive trees; 250-300 pine nut trees**; smaller number of cereals, vegetables

	Damage to productive fixed assets (wall, fence, irrigation,  hives)
	All asset holders
	Repair or compensation at replacement value
	Project or contractor-led repair or payment
	Contractor or Enerjisa
	~150-200 assets (e.g., 150 walls, 40 fences, 5 irrigation system, 20 hives)

	Disruption of seasonal grazing or hive placement in forest/treasury land
	Informal users or heirs
	TLS, in-kind support, hive relocation assistance
	Community-validated list; in-kind or cash
	Enerjisa
	~6,000-10,000 local beehives, ~20 grazing households

	Blocked livestock crossing routes during construction
	Shepherds and livestock-owning households
	Safe passage routes or compensation for productivity loss
	Physical route design + compensation as needed
	Enerjisa
	~10–15 households (notably in Aleyhan (Ulukonak), Yağşılar and Gölcük)

	Dust-related crop yield loss
	Cultivators near unpaved roads
	Compensation based on reduced productivity
	Yield monitoring and seasonal payment
	Contractor or Enerjisa
	~30–40 affected plots

	Lack of formal tenure or shared use of family land /affected trees
	Informal users or heirs, users of stone pine trees
	Inclusion in TLS and other LRP support based on use verification
Compensation for estimated profits derived from pine-related activities; and, where feasible, in-kind livelihood restoration options.
	Verified through field visits and community input
	Enerjisa
	Included within TLS beneficiaries

	Livelihood disruption among vulnerable groups
	Elderly, female-headed, disabled, poor, landless
	Priority support, supplemental assistance, tailored aid
	Case-specific delivery; tracked in vulnerability register
	Enerjisa
	~180–200 households (based on verified vulnerable data)

	Interest in agricultural skill development (esp. youth)
	Young PAPs, women, vulnerable household members
	Access to agricultural training programs
	By Provincial Directorate of Agriculture or local experts
	Enerjisa
	~15 training events; ~150 expected participants

	*Once GLAC roll-out finalizes in Q2 26, the actual number of PAPs will be identified by the Project Owner.
** Exact numbers will be identified following consultations with Forestry and Agriculture directorates in addition to the interviews conducted by mukhtars and PAPs.


9. [bookmark: _Toc200731089][bookmark: _Toc200731090][bookmark: _Toc200731091][bookmark: _Toc200731092][bookmark: _Toc200731093][bookmark: _Toc200731154][bookmark: _Toc200731156][bookmark: _Toc200731157][bookmark: _Toc200731158][bookmark: _Toc200731159][bookmark: _Toc223097410]Livelihood Restoration Programme
The Livelihood Restoration Program is a comprehensive set of measures designed to restore or improve the livelihoods of all PAPs who are economically displaced by the Project’s land acquisition and associated restrictions on land use. It aligns fully with IFC PS5 and EBRD ESR5, aiming not only to compensate losses but also to provide PAPs with support to sustainably rebuild their income streams and quality of life. The LRP is built on the eligibility criteria, entitlement matrix, and vulnerability considerations described in previous sections, ensuring that all affected groups – including informal land users and vulnerable households – are appropriately covered.
9.1. [bookmark: _Toc223097411]LRP Components
The LRP consists of multiple components that address different facets of livelihood restoration. Key components of the program (and their target groups) are presented in Table 9‑1 below.
[bookmark: _Ref201317426][bookmark: _Ref204029306][bookmark: _Toc223092601]Table 9‑1 Livelihood Restoration Programme Overview
	Component
	Target Groups
	Delivery Timeline
	Responsible Parties / Cooperation Needs
	Inclusion Considerations

	Cash Compensation
	Formal landowners, registered tree and asset holders, All PAPs affected by construction damage (e.g. crops, fences)
	Pre-construction & construction
	Project, Expropriation Agency (TEİAŞ), Real Estate Valuation Firms, Construction Contractor, Supervision Team, Social Team
	Priority given to timely disbursement before construction starts, Real-time tracking via GRM; includes support for unregistered losses

	TLS
	Informal users, sharecroppers, and households experiencing a Project-related loss of 20% or more of their household income or livelihood income
	Pre-construction to early works
	Project, Social Consultant, Mukhtars
	Vulnerability screening to prioritize women-headed and elderly households

	In-kind Support
	Livestock keepers and beekeepers losing grazing or apiary access
	Construction
	Project, Provincial Agriculture Directorate, local cooperatives
	Fodder support and hive relocation scheduled by seasonality

	Employment Facilitation
	Local job seekers, youth, displaced informal workers
	Construction and post-construction
	Project, EPC Contractor, Local İŞKUR[footnoteRef:5] Office [5:  İŞKUR refers to the Turkish Employment Agency (Türkiye İş Kurumu), the national public institution responsible for employment services, job placement, vocational training programs, and unemployment insurance in Türkiye.] 

	Preference for affected HHs, especially unemployed youth/women

	Agricultural Training
	Small producers, women, youth
	Mid-construction to post-construction
	Provincial Agriculture Directorate, Vocational Training Centers, NGOs
	Training modules to prioritize women/youth participation (min. 50%)

	Vulnerability Assistance
	Poor, disabled, elderly, women-headed HHs
	Continuous
	Project, Social Consultant, Local Government Units
	Regular monitoring; tailored support including additional TLS or home visits



The LRP is a structured, multi-component program fully aligned with IFC PS5 and EBRD ESR5. It builds upon the eligibility criteria, entitlement matrix, and vulnerability assessments. In essence, the LRP combines various compensation and assistance measures into an integrated strategy to address economic displacement. 
Key components of the LRP and their target groups and timing are summarized as follows:
Cash Compensation (for land, crops, trees, and other assets): Provided to formal landowners (and other eligible parties like sharecroppers) to compensate for private land acquired and associated assets. Timing: Pre-construction (paid before the land is taken).
Transitional Livelihood Support (TLS): Provided to HHs experiencing significant loss of land or productive resource access (defined as loss of ≥20% of income, or loss of access to critical communal resources). This includes eligible informal users losing access to forest or pasture land. Timing: From pre-construction through the early construction period (to bridge the immediate income gap).
In-Kind Support (e.g. fodder provision, beehive relocation): Provided to PAPs such as livestock keepers and beekeepers who suffer temporary disruptions. For example, if grazing land or apiary sites are affected, support in the form of animal feed or assistance moving beehives is given. Timing: Mainly during the construction phase when disruptions occur.
Damage-Based Compensation: Provided to any cultivators or asset owners who experience damage to crops, trees, or infrastructure due to construction activities. For instance, if construction machinery damages an olive grove or an irrigation line, the Project will compensate or repair. Timing: Throughout the construction period, as incidents occur.
Local Employment Facilitation: The Project will prioritize hiring local PAPs – especially those whose livelihoods are impacted – for employment opportunities generated by the Project (e.g. construction works). Timing: Primarily during the construction phase (when most jobs are available).
Agricultural Training Programs: Offered to interested PAPs (with a focus on youth, women, and small-scale farmers) to improve or diversify their agricultural and livelihood skills. These trainings aim to enhance long-term livelihood sustainability beyond the immediate project impacts. Timing: Conducted during construction and into the post-construction period.
Vulnerability Assistance: Extra support mechanisms for vulnerable households (elderly, women-headed, disabled, very poor, etc.), which continue throughout LRP implementation. This may include additional financial aid, in-kind supplies, or other support on a case-by-case, continuous basis to ensure these households recover adequately.
Below, each of these components is described in detail, including how they will be delivered and managed:
9.2. [bookmark: _Toc204030448][bookmark: _Toc223097412]Cash Compensation Payments
Cash compensation payments represent the primary form of monetary redress provided to PAPs whose land, crops, or assets are affected by the Project. These payments are designed to reflect the full replacement value of affected property in line with national legislation, IFC PS5 and EBRD ESR5 requirements. The following sub-sections provide a detailed breakdown of the compensation categories, eligibility criteria, valuation methods, and payment procedures.
[bookmark: _Toc223097413]9.2.1 Compensation for Unregistered Fixed Assets
In many cases, PAPs have built or established assets on their land (or on public land) that are not formally registered – such as settlement fences, animal pens, storage sheds, beehives, or irrigation channels. Even though these structures may lack official title or building permits, the Project will compensate for any unregistered but productive fixed assets that are adversely affected by the Project, particularly during construction process.
Compensation for unregistered assets will be calculated at full replacement value. A certified independent assessor will evaluate each asset to determine the cost of replacing it (in line with IFC/EBRD valuation principles). This ensures that PAPs can rebuild or replace the structure or asset with an equivalent one. Depending on the PAP’s preference, the compensation may be provided as cash payment or through in-kind replacement (for example, the Contractor might rebuild a demolished wall, or the Project might provide equivalent materials).
It should be noted that compensating unregistered assets is part of the Project’s entitlements framework – i.e. it is an additional compensation on top of land acquisition compensation. It does not substitute for any other livelihood support the PAP is eligible for. By recognizing informal property (like makeshift sheds or irrigation lines), the Project ensures that all productive investments by PAPs are duly compensated, even if they fall outside formal legal definitions.
[bookmark: _Toc223097414]9.2.2 Cash Compensation for Crops and Trees
All standing crops and productive trees impacted by the Project will be compensated to ensure PAPs do not suffer income losses from agriculture. In the Project area, the primary crops and perennial assets are olive trees (and their annual yield of olives) and pine nut trees. If an olive or pine nut tree (or any fruit tree) is removed or damaged due to land acquisition or construction, the Project will compensate the owner at full replacement value. This valuation takes into account not just the market value of the wood or one season’s fruit, but also the future income loss from that tree over its productive lifespan. Standard valuation formulas (as recommended by the Ministry of Agriculture and Forestry and consistent with IFC guidelines) will be applied – for example, considering the age of the tree, average annual yield, and market price per kg to calculate the net present value of future production.
For seasonal crops (like field crops or annual plants) that are damaged, compensation will be based on the value of the expected harvest lost. The yield (e.g. kilograms of produce per area or per tree) will be estimated in consultation with agricultural experts or based on the farmer’s own records and multiplied by prevailing market prices. These crop compensation payments will be made before the next planting season or as soon as possible after damage, to ensure the farmer has funds to recover.
	FALP Wind Power Plant
	
	



All compensation for crops and trees will be paid in cash (via bank transfer, when possible, for transparency), directly to the affected cultivator or asset owner. In cases where crops are cultivated by a tenant or sharecropper rather than the landowner, the compensation will be apportioned according to the sharing arrangements or agreements in place, to ensure the actual cultivator is compensated for their loss.

[bookmark: _Toc223092602]Table 9‑2 Compensation Payments
	LRP measure
	Compensation Payments
	Proposed outcomes: Compensation at replacement cost for lost assets and maximization of yield by allowing for a last harvest of crops.

	Links to Livelihood Activities:
	Compensation for lost assets for reestablishing livelihoods on alternative lands

	Required Partnerships:
	Enerjisa Üretim Local Project Team (for coordination of project implementation, allocation of funds and compensation schedule) 
CLOs (for communication and facilitation with PAPs)
Local Government in Settlement and Sub-District Level (for fund transfer facilitation and oversight)

	Proposed Timelines:
	2025
	2026
	2027

	
	Q1
	Q2
	Q3
	Q4
	Q1
	Q2
	Q3
	Q4
	Q1
	Q2
	Q3
	Q4

	Asset and Land Valuation
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	

	Sign off of Valuation results
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	

	Fund allocation and deposit of the required funds (incl. for vulnerability support)
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	

	Establishment of shared bank accounts
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	

	Transfer of funds to PAPs
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	

	Transfer of Vulnerability Assistance
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	

	Monitoring and Evaluation.
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	

	Budgetary Considerations: 
	Will be dependent on valuation reports developed by state qualified valuation experts.



[bookmark: _Toc204030449]
9.3. [bookmark: _Toc223097415]Local Employment Opportunities
To promote local benefit-sharing, the Project will give hiring preference to PAPs for jobs created during construction. Typical jobs include road construction, fencing, transporting materials, site security, and other semi-skilled or unskilled work. PAPs who have lost land or livelihoods will be prioritized in recruitment drives, as will members of vulnerable groups (e.g. women, young people seeking employment, and the unemployed in the affected settlements). 
Job announcements will be made in a transparent and equal manner to all affected PAPs, through mukhtars, the Project’s CLOs, and contractors’ relevant units. This approach ensures that PAPs are aware of available opportunities and can apply or be referred in line with contractor needs.
Given that employment opportunities under the Project are temporary, facilitating short-term certifications or training that may be required for specific roles (e.g., hygiene certificates, basic food handling or cooking certifications). Such support will support PAPs—particularly women and other vulnerable groups—meet entry requirements for project jobs and, at the same time, increase their prospects for securing employment beyond the Project.

[bookmark: _Toc223092603]Table 9‑3 Local Employment
	LRP Measure: 
	Local Employment Opportunities 
	Proposed outcomes: Equip PAPs to take advantage of local job opportunities through aligned vocational training.

	Links to Livelihood Activities:
	As livelihood strategies available to PAPs are enhanced, additional skills development will be required to support the sustainability of these initiatives. 
PAPs expressed the desire to take advantage of employment opportunities made available through the Project; however, they may currently lack the skills to do so.
Increased access to wage-paying work can reliably supplement household income from farming, and reduce shocks associated with climatic events or land scarcity.
Skills development and training can be implemented alongside all other livelihood interventions to enhance their effectiveness.

	Required Partnerships:
	Basic business skills development specialists and/or service providers.
Vocational skills development service providers.
Local mukhtars and CLOs

	Proposed Timelines:
	2025
	2026
	2027

	
	Q1
	Q2
	Q3
	Q4
	Q1
	Q2
	Q3
	Q4
	Q1
	Q2
	Q3
	Q4

	Identification of suitable specialists and service providers.
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	

	Consultation with PAPs on skills development and training preferences.
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	

	Design of skills development and training intervention program.
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	

	Continuous rollout of skills development and training program.
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	

	Creation of job referral and hiring mechanism
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	

	Advertisement of Employment Opportunities during Construction
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	

	Hiring and Employment
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	

	Employment Opportunities during Project Operation
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	à

	Monitoring and Evaluation.
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	

	Budgetary Considerations: 
	Enerjisa Üretim will be required to engage with specialists to best understand the input costs and professional fees associated with their services. 
Enerjisa Üretim should consider linking this LRP intervention with its overarching labour force planning, skills development, and vocational training needs to ensure that PAPs meaningfully benefit from involvement in the Project.



9.4. [bookmark: _Toc204030450][bookmark: _Toc223097416]Measures During Construction
[bookmark: _Toc223097417]9.4.1 Dust Control and Crop Impact Mitigation
Construction activities such as turbine platform excavation, road leveling, and truck movement on unpaved roads are expected to generate dust within the Project’s AoI. In the FALP WPP region—characterized by widespread olive and pine nut cultivation and the use of olive groves for seasonal livestock grazing—excessive dust can settle on leaves and flowers, reduce photosynthesis, and disrupt fruit development. This can lead to reduced olive and pine nut yields, smaller fruit size, or lower oil content. Community feedback and baseline data confirm that dust is a primary concern for local cultivators, especially during the spring flowering and summer maturation stages of the olive production cycle.
To mitigate these impacts, the Project will implement a series of dust control measures, including:
Regular watering of active construction areas and unpaved access roads (minimum 3 times per day during dry and windy conditions);
Scheduling major excavation and soil movement works outside of the olive flowering period (April–May) where feasible;
Scheduling major excavation and soil movement works outside of the pine nut flowering period (autumn and summer times) where feasible;
Covering or sealing temporary storage areas for fine materials (e.g. sand, soil) near agricultural zones;
Installing vegetation barriers or protective netting between work sites and adjacent orchards, where appropriate.
In the event that dust emissions result in measurable damage to crop productivity, the Project will compensate affected farmers. Yield losses will be evaluated using a combination of:
Comparisons between dust-exposed plots and similar unaffected reference plots;
Review of recent baseline yield data (collected in 2024–2025);
On-site observations by independent agronomists or Provincial Agriculture experts;
Farmer testimonies collected through the Project’s GM.
Confirmed yield losses (e.g. a decline in olive or pine nut harvest volumes attributable to dust exposure) will be calculated using current local market prices and paid directly to the cultivator. The Project will aim to process compensation within the same season to avoid delayed financial impacts on farming households.
These mitigation and compensation efforts are designed to ensure that farmers and rural households are not made worse off as a result of temporary environmental impacts caused by construction. Affected cultivators will also be informed in advance about planned works and dust control efforts, and they will be encouraged to report concerns early through the Project’s operational GM or via the CLO.
[bookmark: _Toc223097418]9.4.2 Compensation for Construction-Period Damages
In addition to planned land acquisition and easement processes, the Project recognizes that some unintentional damage may occur during construction works, despite all preventive efforts. Such damage may include:
· Destruction of standing crops (e.g. olives and pine nuts knocked down during works, or cereals damaged by machinery or truck passage);
· Harm to productive rural infrastructure, such as irrigation hoses, boundary fences, beehives, simple livestock shelters, or small retaining walls;
· Soil degradation or rutting caused by the movement of heavy vehicles over agricultural plots or access roads;
· Disturbance to common grazing areas or forest tracks due to equipment mobilization or storage.
To address such impacts, the Project will operate a Construction Damage Compensation Protocol, allowing any damage to be identified, recorded, and compensated in a timely manner.
All reported or observed incidents will be:
· Documented by the Project’s E&S team or Contractor’s designated supervisor;
· Recorded with photos and GPS coordinates where possible;
· Validated through consultation with the affected PAP, and—if needed—local leaders (e.g. mukhtar) or agricultural advisors.
PAPs are encouraged to report damage directly to the CLO or via the Project’s GM. Once verified, the Project will either:
· Repair the damage directly (e.g. replace irrigation hoses or fix broken fences), or
· Provide cash compensation at full replacement value based on market rates and cost of materials/labor.
Responsibility for financing such compensation will rest with the party at fault—typically the Contractor—under the oversight of the Project E&S team. The Project will maintain a dedicated construction damage fund to ensure prompt and fair payments.
In parallel, the Project will implement preventive measures to reduce the risk of unintentional damage, including:
· Installing warning signs and protective barriers around active construction areas;
· Limiting vehicle access to sensitive grazing paths or orchard boundaries;
· Watering roads regularly to reduce dust impact on crops and beehives;
· Informing PAPs in advance of high-traffic construction zones.
The objective is to ensure that all affected individuals are promptly restored to their pre-impact condition, without needing to wait until the end of the construction phase. 
Temporarily leased lands will be restored to their original condition upon completion of the works, unless otherwise requested or agreed by the landowners or users.
[bookmark: _Toc223097419]9.4.3 Inheritance Related Measures
Inheritance related measures refer to provisions that ensure compensation, entitlements, and benefits are appropriately transferred to rightful heirs or successors when the original asset owner is deceased or unable to claim them. These measures are crucial in regions where land and property rights are often passed down through family lines, and where formal documentation may be limited or absent.
Inheritance related measures may include but not limited to the following: 
Recognize heirs or successors when the original asset owner is deceased or unavailable.
Accept customary or informal inheritance practices where formal documentation is lacking. 
Ensure vulnerable heirs (e.g. widows, children) are not excluded from compensation. 
Include heirs in entitlement matrices and benefit-sharing mechanisms. 
Enerjisa Üretim started to support PAPs facing inheritance certificate constraints by providing legal guidance and covering notary and title deed expenses to expedite the process.
9.5. [bookmark: _Toc204030451][bookmark: _Toc223097420]Support for Animal Husbandry Activities
PAPs in Project AoI are engaged with various animal husbandry activities, such as animal grazing and beekeeping for their livelihood generation. Below sub chapters present LRP measures to restore livelihoods associated with animal grazing and beekeeping.
[bookmark: _Toc223097421]9.5.1 Support For Animal Grazing
Animal husbandry—including ovine and bovine—remains a vital livelihood component across the Project’s AoI, particularly among HHs in settlements such as Aleyhan (Ulukonak), Yağşılar and Gölcük. While herd sizes tend to be modest (typically a few head of cattle per HH), collective grazing practices and the use of olive groves for post-harvest livestock feeding are common strategies to manage limited pasture availability and reduce feed costs.
In the FALP WPP area, farmers often allow animals to graze under olive trees after the autumn harvest, making use of natural vegetation and minimizing reliance on purchased feed. Additionally, informal forest-edge grazing routes are regularly used, especially in winter and early spring when HH fodder stocks are low.
Potential construction-related impacts include:
· Temporary or seasonal loss of access to olive groves, pastures, or forest-edge grazing due to turbine foundation works or road construction;
· Increased HH feeding cost due to reduced grazing options;
· Disruption of traditional livestock movement routes (e.g. between barns and pastures or watering points).
To mitigate these impacts, the Project will implement targeted support measures for affected herders, including:
· Fodder Support: During periods when grazing areas are inaccessible due to construction, the Project will provide in-kind fodder support (hay, silage, or compound feed). Distribution will be based on verified herd size, number of impacted days, and seasonal needs.
· Access and Transport Assistance: If animals must be relocated to more distant grazing zones or if routes are temporarily cut off, the Project will assist with safe livestock transport or establish alternative paths (e.g., temporary fencing and signage to redirect herds).
· Rotational or Temporary Access Solutions: Where safe and feasible, the Project will coordinate with affected communities to enable limited access to certain construction zones during non-active work periods (e.g. weekends or holidays). This may allow short-term supervised grazing to continue in partially completed turbine or road areas.
· Alternative Grazing Arrangements: In cooperation with mukhtars and affected herders, the Project will explore temporary access to unused community land or rescheduling certain works (e.g. pausing excavation during critical winter grazing periods) to minimize disruption.
Through these measures, the Project seeks to prevent livestock productivity losses and safeguard HH food security and income continuity among small-scale herders in the FALP WPP region.
[bookmark: _Toc223097422]9.5.2 Support for Beekeeping
Beekeeping is a significant supplementary livelihood in the FALP WPP AoI, particularly due to Muğla’s long-standing reputation as a center of pine honey production. Approximately one-fifth of HHs in the region engage in apiculture, with many relying on nearby pine forests and forest-edge clearings for seasonal honey production. Some beekeepers also practice migratory apiculture, relocating hives to other provinces during different floral seasons. Within the Project AoI, seasonal peaks may see thousands of hives positioned around settlements mainly Çukur, Yağşılar, Cumalar and Şenköy.
Given the proximity of turbine locations and access roads to known forest and rural areas used for beekeeping, construction activities may pose temporary risks to apiary operations. These include dust generation, noise and vibration from machinery, and limited access to traditional hive placement areas.
To mitigate these potential impacts and support beekeeping livelihoods, the Project will implement the following measures:
· Hive Relocation Assistance: If construction activities are found to be too close to active beehive areas, the Project will engage with affected beekeepers to relocate hives to safe and ecologically suitable sites. This includes:
· Identifying alternative forest-edge or rural plots with sufficient nectar/pollen sources and water availability. For the purposes of LRP implementation, hives located directly within the construction footprint (up to 100 m) will be eligible for relocation assistance, while hives situated within approximately 500 m may also be considered depending on species sensitivity and site-specific conditions, based on field verification at the start of construction.
· Providing transportation for hives and equipment;
· Scheduling relocations outside of peak nectar flow or colony development periods, where feasible, to minimize stress on bee populations.
· Protective Measures for Nearby Hives: In areas where relocation is not necessary but proximity to works may still cause disturbance, the Project will offer in-situ protection such as wind barriers, dust screens, and coordination of noisy activities (e.g. blasting, drilling) outside of peak foraging hours.
· Compensation for Production Losses: Should beekeepers experience confirmed declines in honey production or loss of hive productivity due to Project construction (e.g. due to excessive dust deposition, stress-related hive abandonment, or reduced forage access), they will be compensated. Compensation will be based on:
· Baseline production levels (kg of honey per hive, drawn from field surveys or beekeeper records);
· Local market prices for pine honey or related products;
· Verification by agricultural experts or the District Directorate of Agriculture, in coordination with the Project’s CLO and GM.
· Beekeeping Training and Technical Support: The Project will collaborate with local agricultural institutions to deliver targeted capacity-building sessions for beekeepers. These may include:
· Managing hives under environmental stress (e.g. during relocation or dust events);
· Integrated pest and disease management (particularly Varroa mite and foulbrood control);
· Diversification strategies, such as pollen harvesting, wax processing, or queen rearing techniques to enhance income.
All interactions with beekeepers, including relocation planning, compensation assessment, and training delivery, will be coordinated by the Project’s CLO and E&S team. Beekeepers will be encouraged to report concerns early through the Project’s grievance channels to enable timely support.
[bookmark: _Toc223092604]Table 9‑4 Animal Grazing and Beekeeping SUpport Measures
	LRP Measure
	Animal Grazing Support Measures
Beekeeping Support Measures
	Proposed outcomes: Ensure herders and beekeepers avoid losses and maintain their livelihoods during construction-related disruptions. Maintain hive health during stress by diversifying beekeeping products or techniques.

	Links to Livelihood Activities:
	Generates income and jobs through value-added processing and improved techniques.
Strengthens food security and resilience, enabling PAPs to continue preferred agricultural livelihoods despite land and output constraints.

	Required Partnerships:
	Suppliers for Agricultural Products and Equipment, Training Organizers/Implementers, National Land Agency or Owners of Alternative Lands

	Proposed Timelines:
	2025
	2026
	2027

	
	Q1
	Q2
	Q3
	Q4
	Q1
	Q2
	Q3
	Q4
	Q1
	Q2
	Q3
	Q4

	Identification of Suppliers for Livestock Feed and Transport Services (for Relocation)
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	

	Identification of Impacted PAPs and Mapping of Assets (e.g. Beehives)
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	

	Identification of Alternative Grazing Lands
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	

	Development Written Agreements with Suppliers and PAPs
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	

	PAP Sign-Off
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	

	Provision of Fodder and Animal Feed
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	

	Beehive Relocation
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	

	Disruption Compensation (if needed)
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	

	Consultation and Agreement with relevant ministries/organizations on training provisions
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	

	Consult PAP on planned technical training program for beekeepers
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	

	PAP Sign-Up for Beekeeper Training Program
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	

	Beekeeper Training Implementation
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	

	Provision of support equipment (if needed)
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	

	Monitoring and Evaluation.
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	

	Budgetary Considerations: 
	Enerjisa Üretim will be required to engage with suppliers and training authorities to best understand the input costs and professional fees associated with their services.




[bookmark: _Toc204030452][bookmark: _Toc223097423]9.5.3 Training and Capacity-Building
Community consultations and socio-economic baseline surveys in the FALP WPP AoI revealed interest in improving agricultural productivity and exploring alternative livelihood options—particularly among young people and women, many of whom are increasingly disengaged from traditional, labor-intensive rural work. This feedback has informed the Project’s commitment to provide targeted training and capacity-building programs as part of the LRP. Planned training modules will focus on areas of high relevance to the local context, including:
· Improved Olive and Pine Nut Cultivation Practices: Techniques such as appropriate pruning, pest and disease management, soil improvement, and efficient irrigation for olive groves and pine nut trees will be delivered. Given the dominance of olive and pine nut production in FALP WPP settlements and its cultural and economic importance, even modest improvements in yields or oil quality can translate into meaningful income gains.
· Small-Scale Livestock Rearing Techniques: Practical trainings will be offered to improve cattle and goat herd productivity through better feed use, seasonal grazing strategies, basic animal health, and cost-effective veterinary care—especially important for semi-subsistence herders coping with rising input prices and limited grazing.
· Beekeeping (Apiculture) and Value Addition: For existing and aspiring beekeepers, sessions will cover hive management, disease control, honey quality, and diversification into pollen, wax, or propolis production. With Muğla’s prominence in pine honey and the Project area's continued apicultural activity, these skills support an essential supplementary income stream.
· Agricultural Marketing and Cooperative Development: Topics may include local branding, direct-to-market strategies (e.g. community-level olive oil or honey branding), digital marketing literacy, and basic accounting. The Project will encourage cooperative strengthening or establishment to improve collective bargaining and access to regional markets.
Trainings will be delivered in coordination with:
· The Muğla Provincial Directorate of Agriculture and Forestry,
· Local agriculture extension officers, and
· Where relevant, NGOs or vocational consultants with experience in rural livelihoods.
Sessions will be held post-harvest or during off-peak agricultural periods, and at locations accessible to all participating settlements. Demonstration-based, hands-on formats will be prioritized to ensure retention and applicability of new skills. Priority enrollment will be offered to:
· PAPs from vulnerable HHs defined in the FALP WPP AoI,
· Individuals whose livelihoods were directly impacted by land acquisition, grazing loss, or crop disruption, and
· Youth and women who show interest in transitioning into or expanding livelihood activities (e.g. starting with a few hives or small backyard farming).

[bookmark: _Toc223092605]Table 9‑5 Training and Capacity Building
	LRP Measure:
	Training and Capacity Building
	Proposed outcomes: Increased efficiency and resilience in farming through improved practices and business conduct.

	Links to Livelihood Activities:
	Strengthens food security and resilience, enabling PAPs to continue and ideally improve preferred agricultural livelihoods through relevant training.

	Required Partnerships:
	Suppliers for Relevant Trainings

	Proposed Timelines:
	2025
	2026
	2027

	
	Q1
	Q2
	Q3
	Q4
	Q1
	Q2
	Q3
	Q4
	Q1
	Q2
	Q3
	Q4

	Identification of Relevant Trainings
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	

	Consultation with PAPs on planned training programs
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	

	Identification of Training Developers/Implementers
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	

	Training Roll-Out
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	

	PAPs Sign-Up for Training Programs
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	

	Training Implementation
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	

	Provision of supporting equipment (as needed)
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	

	Monitoring
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	

	Budgetary Considerations: 
	[bookmark: _Hlk212128817]Enerjisa Üretim will be required to engage with suppliers and training authorities to best understand the input costs and professional fees associated with their services.






[bookmark: _Toc204030453][bookmark: _Toc223097424]9.5.4 Other Support Measures
9.5.4.1 Support for Informal Land Users
In many rural areas of the FALP WPP AoI, some residents depend on lands they do not formally own or have title deed.
The LRP explicitly recognizes and includes informal land users to ensure that lack of legal ownership does not result in exclusion from compensation or livelihood support.
Types of Informal Use Observed in FALP WPP settlements:
Grazing animals on pastures, forest edges, or treasury land;
Cultivating small plots or orchards passed down through family but not legally titled;
Seasonal beekeeping on forest land without formal permission;
Use of forest areas for collecting mushrooms, pinecones, herbs, or firewood;
Shared use of olive groves and pine nut trees within extended families without notarized agreements.
Eligibility and Verification:
To be eligible for support under the LRP, informal land use must be:
Genuine (i.e., demonstrably long-standing and active);
Critical to the household's livelihood or food security;
Verified through community-based validation mechanisms, such as confirmation from the local mukhtar, neighbors, or other recognized community leaders.
The Project will also use field-based assessments (e.g. site visits, livestock counts, or honey production history) to evaluate the significance of the activity.
Forms of Support Available:
Depending on the nature and severity of livelihood disruption, eligible informal users may receive:
· TLS in cash or kind if their grazing or foraging access is significantly affected (e.g. a shepherd who used forest margins for winter grazing);
· In-kind support such as fodder for informal livestock keepers, or hive materials and relocation assistance for beekeepers;
· Priority inclusion in education or cooperative development programs, particularly for informal users without secondary income sources.
All decisions regarding support to informal users will be documented and tracked through the LRP monitoring system, and grievances related to eligibility or assistance can be submitted via the Project's GM for fair resolution.
9.5.4.2 Transitional Livelihood Support (TLS)
TLS is a key financial assistance mechanism within the FALP WPP LRP. It provides temporary support—either in cash or in-kind form—to PAPs whose livelihoods are significantly disrupted due to loss of land, productive resources, or access to natural assets. TLS ensures that affected households can maintain a minimum level of livelihood security while transitioning toward longer-term restoration.
TLS will be provided to PAPs who meet one or more of the following triggers:
Significant Loss of Productive Land
HHs (formal or informal users) who lose their total productive land area—including olive groves, pine nut trees, cultivated fields, or grazing parcels—due to Project land acquisition, construction footprint, or long-term access restrictions.
Loss of Access to Critical Natural Resources
Individuals or HHs whose livelihoods depend on common lands—such as pastures, forest margins used for grazing or firewood, or forest-based foraging (e.g. mushrooms, pine nut trees)—and whose access to these resources is restricted by Project works, even if they do not own the land.
Disruption to Apiculture or Seasonal Livestock Use
Beekeepers or herders who are temporarily or permanently unable to place hives or graze livestock in traditional areas due to turbine zones, access roads, or construction-related limitations.
Based on preliminary land acquisition data, March 2025 and November 2025 fieldworks:
Several HHs likely to lose some parts of their olive groves: Saraçlar, Abak, Şenköy, Kargıcak and Akçaabat;
Several HHs likely to lose some parts of their pine nut trees: Çukur, Yağşılar, Şenköy and Cumalar;
Access limitations to grazing areas and firewood collection zones: A number of informal forest users and shepherds have reported in Gölcük, Saraçlar, and Gökyaka;
Access limitations to beekeeping zones: Beekeepers operating near turbine clusters or access corridors may experience income losses and hive relocation needs within the forest areas of Çukur.
Form and Duration of Support: The support is generally designed to cover one agricultural cycle of lost income. In practice, this might mean a monthly cash transfer to the HH for a defined period (e.g., 3 to 6 months) to substitute for lost crop income. Alternatively, it could be delivered as agricultural inputs – for example, providing a package of seeds, fertilizer, or livestock feed that helps the HH sustain production on their remaining land. The choice of cash vs. in-kind, and the exact duration, will be tailored to HH’s primary livelihood and seasonal calendar. Typically, support will span a period sufficient for the PAP to re-establish their livelihood (for example, until the next harvest or grazing season when they can start recovering).
Eligibility Thresholds and Duration:
TLS is provided to those whose main livelihood is agriculture, based on the proportion of land loss:
3-month TLS for households experiencing 20–40% loss of household income or livelihood income
4-month TLS for households experiencing 40–60% loss of household income or livelihood income
5-month TLS for households experiencing 60–80% loss of household income or livelihood income
6-month TLS for households experiencing 80–100% loss of household income or livelihood income
HHs that lose more than 70% of their land are considered severely impacted and, in practical terms, may face conditions similar to landlessness. For such cases, enhanced support measures will be considered, including the maximum duration of TLS (6 months) and priority access to complementary livelihood restoration programs. Asset valuation is conducted based on a scoring system developed by Enerjisa Üretim presented below.

	Impact Category

	Affected Percentage of HH/ Livelihood Income
	Impact Score
	Expropriated Land Area (m²)
	Impact Score
	Impact on Multiple Land Parcels
	Impact Score
	Remaining Land Condition
	Impact Score
	Actual Land Use
	Impact Score
	Type of Structure Affected
	Impact Score
	Impact on Main Livelihood Source
	Impact Score
	Other Vulnerabilities / Sensitivities
	Impact Score

	20–30%
	10
	1–2,500 m²
	5
	1–2 Parcels
	5
	Irregular shape, small area, access issues
	5
	Vacant
	0
	Residential
	5
	Main livelihood source is the expropriated land
	5
	Disadvantaged Group
	10

	30–40%
	15
	2,500–5,000 m²
	10
	2–3 Parcels
	10
	 
	 
	Rented
	0
	Business
	10
	Other than land-based livelihood
	0
	
	

	40–50%
	20
	5,000–7,500 m²
	15
	3–4 Parcels
	15
	 
	 
	Field
	5
	
	
	
	
	
	

	50–60%
	25
	7,500–10,000 m²
	20
	4–5 Parcels
	20
	 
	 
	Garden
	10
	
	
	
	
	
	

	70%+
	30
	10,000+ m²
	25
	5+ Parcels
	25
	 
	 
	Plot (zoned land)
	15
	
	
	
	
	
	



	Score Range
	Support Amount

	5–14 points
	1 Minimum Wage

	15–24 points
	2 Minimum Wages

	25–34 points
	3 Minimum Wages

	35–44 points
	4 Minimum Wages

	45–54 points
	5 Minimum Wages

	55+ points
	6 Minimum Wages



While affected structures and assets are reflected within the scoring system, it is important to note that the system is designed solely to determine transitional allowances related to livelihood activities. It does not replace or serve as a basis for compensation of impacted assets and structures. Compensation for such losses will continue to be provided in accordance with government compensation rates, valuation processes, and any subsequent top-up payments that may be applied in addition to the transitional allowances.
A final determination of TLS eligibility will be made once all land acquisition, easement agreements, and user verification are completed, including community validation for informal users.
Support duration will align with the seasonal calendar and be long enough to allow PAPs to recover—e.g. until the next olive harvest, grazing cycle, or honey season.
At the time of this LRP, the exact number of TLS recipients is still being finalized. The Project commits to:
Updating the final list of eligible HHs once land acquisition and user data is complete;
Ensuring informal users is not excluded based on lack of legal title, in accordance with IFC PS5 and EBRD ESR5;
Monitoring the adequacy of TLS support and adjusting its form or duration based on community feedback or unexpected disruptions.
TLS program aims to prevent a decline in livelihood security and enable PAPs to resume productive activities without entering deeper economic vulnerability.
9.5.4.3 Vulnerability Support
In line with IFC PS5/EBRD ESR5, vulnerable PAPs will receive additional tailored support so that they are not left worse off by the Project. Vulnerable HHs identified during the baseline or through ongoing monitoring will be prioritized for the following measures:
Faster processing of entitlements: Their compensation payments and support measures will be processed as a priority to avoid delays for those who may be most in need.
Enhanced TLS: They may receive a larger or longer duration of transitional support (or additional cash/in-kind assistance) recognizing that they have fewer buffers to cope with loss.
Tailored in-kind or home-based assistance: Support will primarily focus on ensuring that directly affected PAPs can access essential project-related services, such as GMs, information on expropriation, and other basic rights. Additional HH-level assistance (e.g., provision of firewood, fuel, or small livelihood inputs) will only be considered if the Project directly restricts access to these resources and creates a verified additional burden on affected households (for example, forest-dependent HHs losing access to fuelwood). In such cases, support will be delivered based on documented evidence confirming the impact. This approach ensures equity across the community while addressing specific needs that arise solely due to Project impacts
Inclusion in community development programs: Where possible, vulnerable PAPs will be linked with any additional community development or income restoration programs (beyond the LRP) that the Project or government may offer, to supplement their livelihood.
By giving special attention to vulnerable groups, the LRP ensures that those least able to adapt are equally able to restore their livelihoods and do not fall through the cracks.
Table 9‑6 below presents an overview of vulnerable group support measures.
[bookmark: _Ref199629099][bookmark: _Ref204867528][bookmark: _Toc223092606]Table 9‑6 VULNERABLE GROUPs Engagements for LRP SUPPORTS
	Vulnerable Group
	Engagement / Access Measures

	Female-headed HHs
	Gender-sensitive outreach; small-group meetings or home visits

	Elderly-headed HHs (65+)
	Visual/verbal info; mobility-sensitive home consultations

	People with disabilities
	One-on-one support; referral to health or welfare services

	Illiterate / low-literacy adults
	Use of symbols/pictures; briefings via muhtars/CLOs




[bookmark: _Toc223092607]Table 9‑7 Vulnerable Groups – Entitlements under LRP (Livelihood Restoration Measures)
	Vulnerable Group
	LRP Entitlement Measures

	Female-headed HHs
	Priority access to compensation; in-kind food or agri support

	Elderly HHs
	Customized TLS based on livelihood season (e.g. olive cycle)

	HHs on social aid
	Supplemental support package (poultry, firewood, inputs)

	People with disabilities
	Adjusted documentation support; assisted delivery mechanisms

	Informal users
	Verified inclusion in compensation and in-kind schemes

	Unemployed youth / low-income HHs
	Early inclusion in skills training and contractor job referrals



To ensure inclusive and equitable engagement throughout the Project, a Vulnerability Focal Point will be designated within the Community Liaison Team. This individual will be responsible for coordinating targeted support to vulnerable groups and maintaining feedback loops that ensure their concerns and needs are properly addressed.
Dedicated stakeholder engagement activities will be organized specifically for vulnerable groups, designed to foster trust and ensure accessibility, including measures that accommodate physical, social, and informational barriers.
The Entitlement Matrix (refer to Section 8.3.) clearly outlines which groups are eligible for specific components of the LRP, ensuring transparency and fairness in assistance provision. Within the scope of the Project, the existing GM (Please refer to SEP) will be adapted to incorporate confidential and simplified pathways tailored to the unique needs of vulnerable individuals—particularly those facing low literacy, limited mobility, or concerns related to social stigma.
A vulnerability tracking system will be maintained throughout construction and the LRP implementation period, ensuring that new cases of vulnerability are identified and addressed. Monitoring data will be disaggregated by gender, age, and vulnerability category to assess effectiveness and identify unmet needs. Mid-term reviews will specifically evaluate whether vulnerable groups have received appropriate support and achieved restoration of livelihood standards.
[bookmark: _Toc223092608]Table 9‑8 Other SUpport Measures
	LRP Measure
	Other Support Measures
	Proposed outcomes: To ensure that affected individuals—especially the most vulnerable, can maintain their livelihoods, adapt to temporary disruptions, and transition smoothly through project-related changes with targeted assistance and compensation.

	Links to Livelihood Activities:
	Generates income and jobs through value-added processing, small business opportunities, and agri-employment.
Strengthens food security and resilience, enabling PAPs to continue preferred agricultural livelihoods despite land and output constraints.

	Required Partnerships:
	CLO’s, Mukhtars, Relevant local NGO’s working with vulnerable groups

	Proposed Timelines:
	2025
	2026
	2027

	
	Q1
	Q2
	Q3
	Q4
	Q1
	Q2
	Q3
	Q4
	Q1
	Q2
	Q3
	Q4

	Identification of PAPs eligible for other support measures
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	

	Home Visits for engagement with identified PAPs and verification of eligibility
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	

	Allocation of Funds for TLS and Vulnerability Support
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	

	Provision of Additional In-kind assistance
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	

	Transfer of Funds
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	

	Priority for Trainings and Employment-based LRP measures
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	

	Monitoring and Evaluation
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	

	Budgetary Considerations: 
	Enerjisa Üretim will be required to engage with relevant local actors to identify all impacted PAPs eligible for other support measures and allocate respective services to them and M understand the input costs and professional fees associated with those measures.






9.6. [bookmark: _Toc223097425] LRP Implementation Schedule
The LRP will be implemented in the following phases:
Pre-Construction Phase
Final PAP verification and updating of the eligibility database
Disclosure of entitlements and LRP brochure to all PAPs
Disbursement of cash compensation and initiation of TLS
Coordination meetings with third-party stakeholders (e.g., İŞKUR, Directorate of Agriculture)
Construction Phase
Weekly monitoring of access and damage to crops, fences, and infrastructure
Implementation of in-kind support for livestock and beekeeping PAPs
Onboarding of local workers through employment facilitation partnerships
Launch of initial training sessions and registration drives
Post-Construction Phase
Finalize any pending compensation or damage claims
Continued Grievance Redress
Continued support and monitoring for vulnerable groups through targeted visits
Completion audit and satisfaction survey to measure LRP effectiveness


[bookmark: _Toc223092609]Table 9‑9 LRP Implementation Timeline
	Proposed Timelines:
	2025
	2026
	2027

	
	Q1
	Q2
	Q3
	Q4
	Q1
	Q2
	Q3
	Q4
	Q1
	Q2
	Q3
	Q4

	Mobilization
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	

	Final PAP Verification (incl. Vulnerable Groups)
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	

	LRP Disclosure
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	

	Relocation of Assets
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	

	Construction
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	

	Operation
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	

	Disbursement of Compensation Payments
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	

	Local Employment
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	

	In-kind Support Disbursements
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	

	Training Roll-Out and Implementation
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	

	Monitoring and Evaluation
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	

	Grievance Redress
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	

	LRP Completion Audit
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	




10. [bookmark: _Toc223097426]Roles and Responsibilities
This section outlines the roles and responsibilities of key project personnel and teams in relation to the effective and timely implementation of this LRP.
10.1. [bookmark: _Toc223097427] Key Project Staff
Table 10‑1 below presents the key Project staff and their roles and responsibilities in the LRP development and implementation.
[bookmark: _Ref201322101][bookmark: _Toc223092610]Table 10‑1 Roles and Responsibilities
	ESMS Team Member / Task Force
	E&S Related Roles and Responsibilities

	FALP WPP Project Manager / Construction Manager
	· Provide strategic oversight and general project management for LRP implementation.
· Review and approve the LRP and any necessary updates.- Approve entitlement measures proposed under the LRP.
· Ensure that sufficient resources are allocated for LRP delivery.
· Periodically review LRP implementation progress reports.

	Project Deputy Manager / Community Liaison Officer (CLO) also acting as the GBVH Focal Point
	· Maintain grievance database for land-related complaints.-
· Collect and process field complaints.
· Ensure timely resolution in collaboration with technical managers.
· Report unresolved issues related to Employer to supervisors.
· Prepare monthly LRP-related grievance reports.
· Monitor expropriation, legal processes, and access status.
· Ensure and acquisition complaints are resolved per SEP.
· Provide technical input for LRP cost adjustments.
· Support local stakeholder engagement and LRP communication.
· Coordinate grievance resolution at site level.
· Ensure timely escalation of unresolved issues.

	Project Land Acquisition Team
	· Team is comprised of: Corporate-level Land Acquisition and Expropriation Mentor; Urban & Regional Planning Solution Partner; and Land Acquisition Expert
· Public information meeting with regards to land acquisition process for the Project
· Compensation payments for land
· Close collaboration with Project CLO’s

	RAP/LRP Implementation Task Force
	· Led by RAP specialist 
· Ultimately responsible for LRP implementation
· Ensure funding for Contractor-led LRP activities. 
· Align financial flows with LRP timeline and delivery mechanisms.

	TEİAŞ
	· Carry out land acquisition and expropriation procedures in accordance with national legislation.
· Coordinate with relevant public institutions (cadastre, municipality, forest authority, etc.) for land access.
· Notify and communicate with legally registered landowners and rights holders.
· Manage compensation payments for expropriated land and registered assets.

	Contractors and Subcontractors
	· Record and forward all grievances received, including verbal complaints. 
· Respond to issues in alignment with Contractor procedures and SEP requirements.



All personnel and units involved in LRP delivery are required to operate under the principles of transparency, accountability, and stakeholder responsiveness, and to ensure full alignment with the Project’s GM and stakeholder engagement strategy.
10.2. [bookmark: _Toc223097428]Other Actors
Effective LRP implementation requires collaboration with multiple stakeholders, including:
Public institutions: State Hydraulic Works (DSİ), Land Registry Office, Provincial Directorate of Agriculture and Forestry, Social Services
Local actors: Mukhtars, Chamber of Agriculture, Settlement Cooperatives
These actors will assist in verification, training, asset valuation, and grievance handling.


11. [bookmark: _Toc223097429]LRP Stakeholder Engagement
Effective stakeholder engagement is essential to the success of the LRP. The Project is committed to transparent, inclusive, and continuous engagement with all PAPs, particularly those whose livelihoods may be impacted by land acquisition or restricted access to land and resources.
This engagement framework ensures that all PAPs are informed of their rights, entitlements, responsibilities, and available support mechanisms, including the grievance process for raising concerns related to LRP implementation.
11.1. [bookmark: _Toc223097430]LRP Disclosure
Upon finalization and approval of the LRP, a non-technical summary of the document will be prepared and shared with affected communities in Turkish, using appropriate, locally accessible formats. The disclosure methods will include:
Distribution of printed brochures and posters in affected settlements
Verbal presentations during community information meetings by the Project CLO
Special disclosure meetings for vulnerable groups
Uploading the LRP to the Project website
These materials will explain:
The types of impacts covered under the LRP
LRP Process and Programs
Eligibility criteria and entitlements
Cut-off date for eligibility
All eligible PAPs will be proactively identified and registered for relevant support measures based on the entitlement matrix. No formal application will be required; support will be delivered directly according to verified eligibility records.
GM and contact points
Project timelines
11.2. [bookmark: _Ref212129110][bookmark: _Toc223097431]Stakeholder Consultation Activities
Following approval of the LRP:
Community meetings will be held in each affected neighborhood to disclose the LRP in an accessible format.
The Project's CLOs will lead these consultations and remain available throughout the LRP implementation period.
CLOs will ensure that vulnerable groups (e.g., elderly, women-headed households, informal users) are specifically reached through direct visits or separate small-group sessions.
Additional LRP consultations will be triggered in case of significant changes to the entitlement framework or newly affected areas due to future expropriations or construction realignments.
Engagement with Regards to Inheritance-Related Compensation Delays
During the compensation process when inheritance certificate is not issued, heirs experience delays in receiving their compensation amounts due to the legal procedures required to issue the certificate. These delays generally occur due to the time needed to obtain formal documentation confirming legal entitlement to the assets and compensation payments.
To resolve this issue, the Project’s legal team supported affected HHs by facilitating the preparation and submission of inheritance declarations. These were subsequently delivered to the rightful heirs through the CLOs. In addition, clear instructions, accompanied by photographs illustrating the steps to obtain payments from the court, were posted at the settlement coffeehouse to ensure transparency and broad access to information. Also supported PAPs in covering the notary and title deed costs to expediate the process. As a result of these measures, the heirs were able to complete their applications and receive their compensation payments. 
The Project commits to take the same approach as described above, if similar inheritance related delays are encountered for the FALP WPP. Measures will be sufficiently documented and monitored. 
11.3. [bookmark: _Toc223097432]Grievance Mechanism 
The Project GM (Please refer to SEP), originally established under the SEP, will also serve as a tool for receiving, registering, and resolving requests and complaints related to livelihood restoration.
[bookmark: _Toc204030462][bookmark: _Toc223097433]11.3.1 Key Features of the Grievance Mechanism in LRP Context
The Project’s GM is an accessible and confidential tool for receiving and resolving complaints specifically related to the Livelihood Restoration Program. Importantly, GM is not intended to be a channel for initiating or requesting livelihood support measures or for validating standard LRP processes. All eligible PAPs are automatically identified and registered based on the entitlement matrix, and the implementation of support measures does not require individual requests or applications via the GM. Likewise, the GM will not be used as a standard tool to confirm acceptance of compensation packages, asset valuations, or other entitlements. Instead, all asset valuation reports and livelihood-related verification forms will be jointly reviewed and signed off by the respective PAPs, community representatives (e.g. Mukhtars), and, where appropriate, an independent third party such as a qualified NGO or monitoring body. The Project team will proactively engage with PAPs during site visits and consultation activities to obtain formal consent and feedback. Feedback loops for such core LRP processes will be built into field implementation and documentation procedures, ensuring that PAPs do not need to rely on the GM to raise questions or express approval.
The GM’s role in the context of the LRP should be clearly limited to addressing disputes or complaints, including the following:
Acceptance and confidential processing of grievances—whether named or anonymous—submitted through established GM channels (verbal, written, or digital).
Registration and resolution of complaints related to compensation disagreements, asset valuation disputes, transitional or in-kind support concerns, or exclusion from training and employment programs.
Commitment to resolve grievances within the agreed timeframes (e.g. within 30 working days), in accordance with the Project’s grievance procedure.
Written notification of grievance outcomes to complainants, with escalation procedures in place for unresolved cases, including review by a grievance committee or referral to an external mediator, if necessary.
[bookmark: _Toc204030463][bookmark: _Toc223097434]11.3.2 Coordination with Relevant Authorities
The CLO team will liaise with Provincial and District Governorates, Forestry Directorates, and Land Registry Offices to ensure alignment in addressing land-related grievances. In the case of future expropriation, the Project will disclose the updated cut-off date and entitlements clearly, and any new grievances will be managed through the same GM system.
[bookmark: _Toc204030464][bookmark: _Toc223097435]11.3.3 Ongoing Stakeholder Engagement
The Project commits to continuous engagement with affected households throughout the LRP implementation, including:
Follow-up visits for monitoring support delivery
Adjustments to LRP measures based on community feedback
Transparent reporting on LRP progress at community level
All community engagement activities, questions raised, and corrective actions taken will be documented and included in quarterly LRP implementation reports submitted to IFC and other stakeholders.
11.4. [bookmark: _Toc204030465][bookmark: _Toc223097436]Stakeholder Engagement in LRP Implementation
Effective stakeholder engagement is essential to the success of the LRP. Throughout implementation, the Project is committed to transparent, inclusive, and continuous engagement with all PAPs – particularly those whose livelihoods are impacted by land acquisition or restricted access to resources. The engagement strategy for the LRP ensures that PAPs are well informed of their rights, entitlements, responsibilities, and the available support mechanisms. It also ensures they know how to voice concerns or complaints via the grievance process.
[bookmark: _Toc223097437]11.4.1 Information Disclosure on the LRP
Once the LRP is finalized, the LRP will be shared with all affected communities in user-friendly formats. The disclosure methods will include:
Distribution of printed brochures or information booklets to HHs in each affected settlement. These brochures will concisely explain the LRP provisions and contact information. Posters may also be placed in prominent settlement locations summarizing key points.
Community meetings: In each affected settlement in the FALP WPP AoI meetings will be conducted. In these meetings, the Project’s CLOs (and other social team members) will be presenting LRP summary verbally, use visual aids or presentations to explain complex concepts, and answer questions from PAPs. Multiple meetings will be conducted when needed to reach everyone, including separate sessions for smaller hamlets if required.
Special disclosure meetings for vulnerable groups: Recognizing that some individuals (e.g. illiterate elderly, women who cannot easily attend public meetings, people with disabilities) may not get the full message in large meetings, the Project will organize tailored sessions. For example, a women-focused meeting facilitated by female staff, or home visits to disabled persons to explain the LRP one-on-one.
Uploading the Turkish LRP document to the Project’s website for wider accessibility. This allows any stakeholder with internet access to review the plan.
Keeping printed information sheets at local mukhtar offices and community centers (such as the settlement coffee house, mukhtar office or agricultural cooperative). This way, community members can refer back to LRP information at any time. Mukhtars will be given extra copies and briefed so they can help disseminate information as well.
The information shared with PAPs will clearly explain: the types of impacts covered by the LRP (what losses are eligible), the overall LRP process and various programs available, the detailed eligibility criteria and entitlements (who gets what compensation or support), the cut-off date and its significance, the application procedures for assistance (how, when, and where PAPs should come forward to claim support or compensation), the GM (how to lodge complaints or ask questions, including contact persons), and the Project timeline for LRP implementation (so people know when to expect certain activities). By communicating all these points, PAPs will have a good understanding of what the Project will do and what they need to do to receive their due benefits.
[bookmark: _Toc223097438]11.4.2 Stakeholder Consultation Activities
In addition to one-way information disclosure, the LRP implementation will include ongoing consultation with PAPs:
Community Consultation Meetings Post-Approval: Shortly after the LRP is approved, the Project will hold community consultations in each affected settlement. In these meetings, beyond just presenting information, the team will actively solicit PAP feedback. Community members can voice any concerns about the LRP, suggest improvements, or seek clarifications. All questions will be answered on the spot if possible or taken note of for follow-up. The CLOs, supported by the Social Affairs Manager, will ensure the format is open and participatory. These consultations will be documented (attendance, issues raised, responses given).
GLAC Disclosure Meetings: Once RAP/LRP identification and entitlements are finalized, the Project will organize GLAC disclosure meetings in the affected communities. These meetings will present PAP entitlements, compensation arrangements, and grievance procedures in a clear and accessible manner. Summaries of the LRP will feed into the GLAC documentation, which will then be disclosed to PAPs.
The Project’s CLOs will maintain an ongoing presence in the communities throughout the life of the LRP. They will visit the settlements regularly, be available at designated times to answer questions, and will provide updates as the Project progresses. This ongoing engagement is especially important for implementing programs like vocational training or for updating people about construction schedules that might affect them.
Outreach to Vulnerable PAPs: As noted, separate or additional consultations will be held to ensure vulnerable individuals are consulted. For example, CLOs may do door-to-door visits for particularly vulnerable households to explain the LRP or check on their situation. Small focus-group discussions might be held with groups like women in a certain hamlet, or sharecroppers, if they have distinct concerns. The Project will document these discussions and take into account the input when adjusting implementation.
If there are significant changes to the LRP during implementation – for instance, if the entitlement framework is expanded or if new areas end up being affected due to design changes – the Project will re-disclose and re-consult on those changes. New PAPs (if any) will be informed of their entitlements, and existing PAPs will be told of any updates that concern them. This adaptive consultation ensures transparency even if the Project scope evolves.
[bookmark: _Toc223097439]11.4.3 Disclosure and Publication
Information about how to submit grievances (contact persons, phone numbers, email, physical offices) will be posted in each settlement and explained during the LRP disclosure meetings. The LRP brochures will also contain a section on the GM. Importantly, the Project’s CLOs will actively assist PAPs in writing and submitting grievances, especially those who are not literate or who need help articulating the issue. This hands-on assistance ensures everyone can access the GM easily.
Additionally, the CLO team will coordinate with relevant government authorities to resolve certain grievances. For example, if a grievance relates to a government compensation amount being too low, the CLO or Social Affairs Manager will liaise with the District Governorate or Land Registry to obtain information or advocate on behalf of the PAP where appropriate. The Project recognizes that some land acquisition issues may need collaboration between the Project and state authorities, so a cooperative approach is in place.
If future expropriations or land acquisitions occur beyond the current ones, the Project will announce a new cut-off date for those and integrate those PAPs into the same GM system. New grievances arising from future land takings will be handled with the same rigor and process.
[bookmark: _Toc223097440]11.4.4 Ongoing Stakeholder Engagement
Engagement does not end once compensation is paid. The Project commits to continuous engagement with PAPs throughout LRP implementation. This includes:
Follow-up visits: After delivering support (like after training or after compensation payout), the LRP team will visit PAPs to check on their situation. For example, verifying that a livelihood support measure (like given beehives or livestock feed) is yielding the intended benefit, or that a household has managed to re-establish an income source. These follow-ups help identify if any PAP is struggling and might need additional help.
Adjustments based on feedback: The Project will treat the LRP as a living program – if PAPs collectively voice that something isn’t working (say the variety of fodder provided is not preferred by their animals, or the timing of trainings conflicts with farming season), the Project will adjust the approach accordingly. This adaptive management ensures the LRP remains effective and culturally appropriate.
Transparent reporting: The Project will keep communities informed of LRP progress. This could be through settlement bulletins or meetings where they share how many people have been compensated, how many PAPs attended trainings, what upcoming activities are planned, etc. Such transparency builds trust and also allows community members to see overall how commitments are being fulfilled.
[bookmark: _Toc223097441]11.4.5 Reporting and Documentation
All community engagement activities will be documented. The Project’s social team will record the dates of meetings, list of participants, topics discussed, and any grievances or requests raised. Likewise, any corrective measures taken as a result (for example, adding an extra water tanker to reduce dust after community complaints) will be recorded. This documentation will be compiled into quarterly LRP implementation reports which the Project will submit to lenders like IFC/EBRD and share with relevant stakeholders. These reports allow external stakeholders to monitor whether the Project is doing what it promised and if it’s responding to issues promptly.
[bookmark: _Toc223097442]11.4.6 Institutional Coordination
Successful livelihood restoration also depends on collaboration with various institutions. The Project will work in partnership with:
Public institutions – e.g., TEİAŞ for coordination of grid connection and related infrastructure for ETL, the Land Registry Directorate for land title matters, the Provincial Agriculture and Forestry Directorate (İl Tarım Müdürlüğü) for agricultural support and training, and the Social Services (Sosyal Hizmetler) agencies for coordinating assistance to vulnerable families. Leveraging these agencies’ expertise and programs can enhance LRP measures (for instance, inviting government agronomists to trainings or enrolling vulnerable PAPs in state aid programs)
Local organizations – e.g., Mukhtars of each affected settlement, who are key liaisons and can help verify information and mobilize people for meetings; the Chamber of Agriculture and local cooperatives who can support implementation of certain measures (like organizing farmers for training or distributing materials). These local bodies ensure community buy-ins and culturally appropriate delivery of support.
Project-internal teams – especially the CLOs, E&S staff, and construction supervisors, who will coordinate LRP activities on the ground and ensure timely communication between PAPs, contractors, and institutional partners.
The Project will establish regular communication with these actors. For example, a coordination meeting might be held monthly with the mukhtars of affected settlements to discuss LRP progress and any community issues. In summary, a multi-stakeholder approach is being used to maximize the effectiveness of livelihood restoration interventions.
By actively engaging stakeholders, maintaining open communication, and providing mechanisms for feedback and redress, the Project will foster an environment of trust and cooperation – which is crucial for the smooth implementation of the LRP and ultimately for the restoration of livelihoods of those affected.


12. [bookmark: _Toc223097443]LRP Budget 
The successful implementation of the LRP for the Project will require a well-defined and adequately resourced budget. The budget will reflect the scope, geographic spread, and livelihood typologies identified through detailed fieldwork and consultations conducted in March 2025. It will cover both fixed compensation obligations and flexible support mechanisms tailored to seasonal and informal livelihood practices.
12.1. [bookmark: _Toc223097444]Key Budget Components
Key budget components include the following:
Cash Compensation for Private Land Loss
· Compensation for defined affected privately owned parcels.
· Full replacement value based on independent valuation.
· Disbursed via official channels in coordination with the Land Registry Directorate and the Project Owner.
Compensation for Productive Trees and Crops
· Valuation of olive trees, pine nut trees and cultivated crops.
· Includes loss due to dust, access, or physical disturbance.
· Based on formulas approved by the Ministry of Agriculture and Forestry.
Unregistered Asset Compensation
· Covers informal structures such as fences, irrigation systems, beehives.
· Requires verification via GPS-tagged photos, field validation, and community statements.
Informal User Compensation and TLS
· Provision of TLS for informal users of treasury or forest lands.
· Includes small ruminant grazing and hive relocation assistance.
Fodder and Animal Feed Support
· Seasonal in-kind provision (hay, concentrate feed) for small livestock
· Transport support for herders.
· Contingency budget for alternate grazing arrangements.
Construction-Related Damage Repair and Compensation
· Includes crop damage, asset breakage, and soil degradation.
· Contractor-financed under supervision and damage verification.
Preventive costs for dust control (road watering), fencing, and signposting.
Beekeeper Support Measures
· Relocation of hives, new site identification.
· Training for hive health and diversification.
· Compensation for disruption during construction.
Training and Capacity Building
· Agricultural extension services for youth and vulnerable groups.
· Topics include olive pruning, livestock nutrition, beekeeping, and marketing.
· Delivered in collaboration with Provincial Directorate of Agriculture and cooperatives.
Vulnerability Assistance Package
· Prioritized processing and tailored in-kind support (fuelwood, poultry kits).
· Extra TLS for female-headed and elderly households.
GM Operationalization
· Dedicated resources for complaint intake, verification, resolution, and reporting.
· Includes data management and communication costs.
Monitoring and Adaptive Implementation
· Continuous tracking of grazing access, crop yield, and seasonal patterns.
· Stakeholder re-consultation and LRP updates as required.
12.2. [bookmark: _Toc223097445]Budget Allocation and Management
Enerjisa Üretim will ensure sufficient allocation of LRP resources within the overall ESMS budget. A dedicated LRP Implementation Budget Line will be established, managed by the Social Affairs Manager under the oversight of Senior Management. Contingency reserves will be included for unforeseen livelihood disruptions. Regular budget updates will be provided in LRP progress reports.
This comprehensive budget structure is designed to ensure that all PAPs—including informal and vulnerable users—receive timely, fair, and meaningful support in restoring their livelihoods.
12.3. [bookmark: _Toc204030469][bookmark: _Toc223097446]Estimated Budget
The LRP budget has been calculated based on the number of eligible PAPs in each defined entitlement category and standard unit costs for their losses or supports. Each budget item corresponds to a specific category of impact identified in the entitlement matrix – for example, HHs experiencing significant land take (e.g. ≥20% of their income) are allocated TLS, PAPs losing productive trees (such as olive groves) receive compensation per tree, and those with unregistered assets or informal land use are provided lump-sum payments for their losses. These unit compensation rates (e.g. TL per square meter of land, per fruit tree, per affected asset) are derived from current market values and Turkish valuation guidelines. The estimated quantity of units for each category (such as total land area to be acquired, number of trees affected, or number of eligible households) is based on the asset inventory and PAP census conducted for the Project. Each line item also notes the responsible party for delivery – Enerjisa Üretim for core land acquisition compensation and livelihood restoration measures, and Contractor for obligations linked to construction-phase impacts (e.g. compensation for unregistered assets or damage during works) – in line with the Project’s implementation arrangements and contractual commitments. Table 12‑1 below presents the estimated LRP budget.
[bookmark: _Ref201317943][bookmark: _Toc223092611]Table 12‑1 LRP Budget Estimate
	Budget Item
	Unit Cost (TL)
	Estimated Quantity
	Subtotal (TL)

	Total cost for expropriation and easement of Private Land Acquisition
	1,430 TL/m²
	 513 parcels (≈750,000 m2)

	1,072,500,000

	TLS for Informal Users & Vulnerable Households
	10,000 TL /household
	~70 households
	700,000

	Fodder Support for Seasonal Grazing Loss
	2,500 TL /ton
	~60 tons
	150,000

	Compensation for Seasonal Crop/Yield Loss
	2,000 TL /tree (avg.)
	~950 olive trees + minor crops
	1,900,000

	Compensation for Seasonal Crop/Yield Loss
	6,000 TL /tree (avg.)
	~280 pine nut trees + minor crops
	1,680,000

	Compensation for Unregistered Assets
	Lump-sum (≈10,000 TL)
	~180 assets (fences, irrigation, hives)
	1,800,000

	TLS and Relocation Support for Informal Users (Beekeepers/Grazers)
	Lump-sum (350 TL)
	~8,000 hives, 24 households
	2,800,000

	Temporary Access/Passage Compensation
	Lump-sum (10,000 TL)
	~15 households
	150,000

	Dust-Related Yield Compensation
	10,000 TL /plot
	~40 plots
	400,000

	Vulnerability Assistance Package (TLS top-up, in-kind)
	7,000 TL /household
	~200 households
	1,400,000

	Agricultural and Livelihood Trainings
	15,000 TL /session
	15 sessions
	225,000

	Total Estimated Budget
	–
	–
	1,083,705,000


Note: The above values are preliminary estimates based on market rates as of Q2 2025. These amounts will be refined as necessary following detailed asset verification and ongoing consultation with affected stakeholders to ensure accuracy and adequacy prior to final budget allocation.


13. [bookmark: _Toc200731185][bookmark: _Toc200731186][bookmark: _Toc200731265][bookmark: _Toc223097447]Monitoring and Evaluation
The monitoring and evaluation (M&E) of the LRP implementation will form a core part of the ESMS for the Project. It will ensure that the Project’s resettlement and livelihood restoration obligations are being fulfilled transparently, effectively, and in line with IFC PS5 and EBRD ESR5.
13.1. [bookmark: _Toc223097448]Objectives of Monitoring and Evaluation
Key objectives in M&E for the LRP include the following:
Track progress of LRP implementation activities
Identify implementation challenges and propose corrective actions
Ensure that LRP outcomes align with stated objectives
Measure the extent to which livelihoods are restored or improved
Facilitate adaptive management based on participatory feedback
13.2. [bookmark: _Toc223097449]Monitoring and Evaluation Methods
M&E activities aim to ensure that the LRP is implemented effectively and delivers the intended outcomes for PAPs. These activities are designed not only to measure performance but also to provide a continuous feedback loop for adaptive management and inclusive stakeholder engagement.
A combination of qualitative and quantitative methods will be applied:
Desk-based Review of Expropriation Data: Includes analysis of records from the government authority responsible for expropriation (ex. TEİAŞ, KGM, etc.), covering status by parcel and settlement, number of affected structures, ongoing legal cases, valuation disputes, and updated expropriation plans.
Quantitative HH and Mukhtar Surveys: Designed to assess income restoration, asset recovery, and access to compensation. Survey instruments will mirror the ESIA baseline tool for comparability.
Qualitative Focus Group Discussions and Interviews: Especially with vulnerable groups, women, seasonal workers, informal users, and youth to assess perceived impacts, risks, and satisfaction with support mechanisms.
GM Review: Regular review of feedback and grievance databases maintained by the Project CLOs and Employer to identify systemic issues and areas for improvement.
Participatory Monitoring Tools: Use of photo evidence, participatory mapping, and real-time interviews with PAPs to validate impacts and support.
13.3. [bookmark: _Toc223097450]Monitoring Components
The LRP monitoring system is structured around four interrelated components—process, output, outcome, and impact monitoring. Each component tracks a specific dimension of implementation performance and is linked to concrete, project-specific Key Performance Indicators (KPIs) relevant to the Project.
[bookmark: _Toc223092612]Table 13‑1 Project Monitoring
	Monitoring Type
	Focus Area
	Key Monitoring Topics
	Project-specific KPIs

	Process Monitoring
	Verifies implementation against schedule, procedures, and quality standards. Enables early detection of delays or bottlenecks.
	· Timely delivery of compensation and TLS
· On-schedule distribution of livestock fodder and relocation of beehives aligned with seasonal cycles
· Roll-out of training and employment facilitation initiatives
· Timely and equitable grievance processing, documentation, and resolution
· Coordination with third-party stakeholders (e.g., İŞKUR, Provincial Agriculture Directorate)
	· % of cash compensation delivered during Project phases, such as before construction starts, after completion of construction, during implementation, etc.
· % of TLS packages distributed within 1 year of impact
· % of grievances received and resolved within 30 working days

	Output Monitoring
	Tracks the tangible results and quantity of support delivered to PAPs.
	· Number of PAPs receiving each type of LRP support (compensation, TLS, training, job facilitation)
· Quantity of livestock fodder packages and number of beehive relocations
· Number of training sessions held (agricultural/vocational), disaggregated by gender
· Number of brochures distributed and community meetings held
· Number of PAPs managed to access and withdraw compensation deposited by
	· % of livestock keepers receiving fodder support
· % of beekeepers supported through hive relocation
· Number and % of women/youth participating in training
· % of completion of water pond and water pipes construction (for relocated animal shelter)
· % of PAPs managed to access and withdraw compensation deposited by

	Outcome Monitoring
	Assesses short- to medium-term effects of LRP on PAP livelihoods. Focuses on effectiveness of restoration efforts.
	· Degree of restoration in agriculture/livestock activities
· Change in household income structure (e.g., reduction in informal work/migration)
· Self-reported improvements in food security and resilience
	· % of HHs reporting restored or improved income vs. Baseline
· % reduction in PAPs relying on seasonal or aid-based income
· % of livestock keepers resuming pre-project herd size

	Impact Monitoring
	Evaluates long-term impacts on livelihood security and vulnerability. Typically part of final-year audit.
	· Sustainability of income and coping capacity
· Women's and youth involvement in economic recovery
· Recovered/improved access to natural resources (e.g., grazing areas)
· Beneficiary satisfaction with LRP outcomes
	· % of women-headed HHs reporting increased income stability
· % of PAPs reporting full access to previous grazing/resource areas
· Monitoring of livestock health and productivity for at least one year post-relocation



13.4. [bookmark: _Toc223097451]Monitoring Number of Households and Responsibilities
The table below summarizes how often each monitoring component will be conducted, how many HHs it will cover (approximately), and which party is responsible.
[bookmark: _Toc223092613]Table 13‑2 MONITORING NUMBER OF HHs AND RESPONSIBILITIES
	Activity
	Number of Households
	Responsibility

	Progress Reporting
	Quarterly
	Corporate Social Manager / RAP Expert

	Grievance Trend Review
	Monthly
	Corporate Social Manager

	Final LRP Audit
	End of Implementation
	Independent Third-Party Evaluator

	Adaptive Review of LRP
	As Needed
	Enerjisa Üretim + Senior Management



[bookmark: _Toc223097452]13.4.1 External Audit and Completion Reporting
An independent Completion Audit will be conducted to determine whether the LRP objectives have been met, particularly regarding the restoration of livelihoods and the inclusion of vulnerable and informal users. The audit will assess whether compensation and support measures were delivered in a timely, adequate, and participatory manner. Based on audit findings, the Project may continue monitoring or apply additional corrective measures if residual risks remain.
[bookmark: _Toc223097453]13.4.2 RAP/LRP Revisions and Future Expropriations
Should newly reroutes, expansions, or future land acquisition be introduced, the RAP/LRP will be updated accordingly. These updates will use the latest available expropriation data and incorporate new vulnerability assessments and stakeholder input.
This M&E framework is designed to ensure that the Project remains responsive, inclusive, and committed to restoring and improving the livelihoods of all affected people throughout the entire LRP cycle.
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